Sprint #4

Daily Scrum meeting Meeting Minutes:

Project: Data Labeling by Active Learning

| Student Name | Standup Questions - How many hours did I work since the last meeting? - What was done since the last scrum meeting? - What is planned to be done until the next scrum meeting? - What are the hurdles? |
| --- | --- |

Monday, October 11th

| Manuel Garcia | 1)2 hours 2)worked on the patent search, I am only missing the call to the database 3) keep working on that 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Had meeting with the team to plan the Sprint 3) Fix the issues on the website 4) None |
| Carlos Cordero | 1) 2 hours. 2) Met with team to speak about current sprint. 3) Work on patent presentation and help button. 4) None. |
| Eric Tu | 1) 2 hours 2) Met with team to discuss stories for this Sprint 3) Work on UI problems/fixes 4) None |
| Jordy Araujo | 1) 1 hour 2) Discussed stories for this sprint with the team. 3) Work on UI issues. 4) None. |
| Katalina Keyser | 1) 1 hour 2) Looked over notes for team meeting through trello 3) Continue to look into UI problems 4) None |
| Josecarlos Lusbel | 1) 2) 3) 4) |
| Samuel Muvdi | 1)1 hour 2)met with the team go discuss what will be done during this sprint 3)work on all issues with the user interface 4)none |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)met with team, discussed objectives for sprint 4 3)resolve ui issues. 4)none |

Tuesday, October 12th

| Manuel Garcia | 1) 2) 3) 4) |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on improving the pages of the website 3) Keep working on the design changes 4) None |
| Carlos Cordero | 1) 2 hours. 2) Worked on UI/ help button. 3) Continue working on help button. 4)None. |
| Eric Tu | 1) 2 hours 2) Worked UI improvements (moving buttons/changing questions) 3) Continue on other UI changes 4) None |
| Jordy Araujo | 1) 1 hour 2) Worked on UI improvements/issues. 3) Continue working on UI improvements/issues. 4) None. |
| Katalina Keyser | 1) 2) 3) 4) |
| Josecarlos Lusbel | 1)1 hour 2)Worked on the UI. 3)Continue to work on the UI. 4)None |
| Samuel Muvdi | 1) 2) 3) 4) |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)worked on ui improvements. 3)continue working on ui improvements. 4)none |

Wednesday, October 13th

| Manuel Garcia | 1)2 hours 2)still working on showing the correct patent when searched for it 3) continue working on that 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on design fixes for the website 3) Meet with the product owner and keep working on making the changes 4) None |
| Carlos Cordero | 1) 2 hours. 2) Worked on UI/ help button. 3) Continue working on UI and help button. 4) None. |
| Eric Tu | 1) 2 hours 2) Continue to work on UI design changes 3) Continue/Finish those changes; Meet with PO 4) None |
| Jordy Araujo | 1) 1 hour 2) Worked on UI improvements/issues. 3) Continue working on UI improvements/issues. 4) None. |
| Katalina Keyser | 1) 2) 3) 4) |
| Josecarlos Lusbel | 1)1 hour 2)Worked on improving the UI 3)Continue to work on improving the UI 4)None |
| Samuel Muvdi | 1)1 hour 2)worked on improving the Ui 3)continue to work on fixing the user interface 4)none |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)worked on UI improvements. 3)continue working on improving UI 4)none |

Thursday, October 14th

| Manuel Garcia | 1)2 hours 2)worked on the ui of the search bar 3) continue doing that 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on fixing the page design problems 3) Begin discussing the queue and work on fixing the design issues 4) None |
| Carlos Cordero | 1) 2 hours. 2) Met with product owner, worked on UI changes including patent viewer and help button. 3) Continue working on the patent viewer and help button. 4) None. |
| Eric Tu | 1) 2 hours 2) Met with PO; continue on UI fixes 3) Finish those fixes, figure out how the queue would work 4) None |
| Jordy Araujo | 1) 1 hour 2) Worked on UI improvements/issues. 3) Continue working on UI improvements/issues. 4) None. |
| Katalina Keyser | 1) 2) 3) 4) |
| Josecarlos Lusbel | 1)1 2)Worked on the UI. 3)Continue working on the UI 4)None |
| Samuel Muvdi | 1) 2) 3) 4) |
| Freddy Somarriba | 1)1 hour 2)Working on UI 3)Working on UI 4)None |
| Luis Gil | 1)1 hour 2)continue working on UI. 3)finish UI fixes and improvements. 4)none |

Friday, October 15th

| Manuel Garcia | 1)2 hours 2)kept working on the search bar 3) continue doing that 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on implementing the design changes 3) Work on the remaining design changes 4) None |
| Carlos Cordero | 1) 2 hours. 2) Continued working on help button. 3) Continue working on help button. 4) None. |
| Eric Tu | 1) 2 hours 2) Worked on UI design changes (making patent look bigger/making option to show whole patent) 3) Continue on the other UI changes 4) None |
| Jordy Araujo | 1) 2 hours 2) Added ‘None of the Above’ options to the backend + small UI fixes. 3) Add ‘None of the Above’ option to the database. 4) None. |
| Katalina Keyser | 1) 2) 3) 4) |
| Josecarlos Lusbel | 1)1 hour 2)Worked on improving the UI 3)Continue focusing on improving the UI 4)None |
| Samuel Muvdi | 1)1 hour 2)worked on design for user interface 3)complete all user interface designs 4)none |
| Freddy Somarriba | 1)1 hour 2)Working on UI 3) Working on UI 4)None |
| Luis Gil | 1)1 hour 2) worked on improving the user interface. 3)continue working on UI. 4)none |

Monday, October 18th

| Manuel Garcia | 1)2 hours 2) finished the search bad 3) QA the search bar 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on UI changes 3) Keep working on the UI changes 4) None |
| Carlos Cordero | 1) 2 hours 2) Worked on help button and UI changes. 3) Continue working on UI changes. 4) None. |
| Eric Tu | 1) 2 hours 2) Fixed some bugs on UI regarding patent view and showing original patent pages 3) Continue to work on UI design changes 4) None |
| Jordy Araujo | 1) 2 hours 2) Added ‘None of the Above’ option to the database + fixed UI issues. 3) Test patent search feature with database. 4) None |
| Katalina Keyser | 1)1 hour 2) Started looking over UI issues 3) Complete frontend bugs 4)None |
| Josecarlos Lusbel | 1)1 hour 2)Worked on UI changes 3)Continue working on the UI 4)None |
| Samuel Muvdi | 1)1 hour 2)Worked on changes to the UI 3)Add all changes to the UI and complete the front end 4)None |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)kept working on UI improvements 3)Improve UI and complete frontend. 4)None |

Tuesday, October 19th

| Manuel Garcia | - 2 hours - Not much, QA the search bar 3) Keep doing QA to the search 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on UI modifications 3) Keep working on changing the UI and discuss queue with the team 4) None |
| Carlos Cordero | 1) 2 hours. 2) Worked on UI. 3) Continue working on UI. 4) None. |
| Eric Tu | 1) 2 hours 2) Looked at queues and trying to figure that out 3) Continue figuring out how to deal with queues; finish working on the UI changes 4) None |
| Jordy Araujo | 1) 1 hour 2) Worked on fixing UI issues. 3) Test patent search feature with database. 4) None |
| Katalina Keyser | 1) 1 hour 2) Looked into UI issues 3) Continue looking into UI issues 4) None |
| Josecarlos Lusbel | 1)1 hour 2)Worked on improving the user interface. 3)Continue working on the user interface changes. 4)None |
| Samuel Muvdi | 1) 2) 3) 4) |
| Freddy Somarriba | 1)1 hour 2)Working on iu 3)Looking over the patent search 4)None |
| Luis Gil | 1)1 hour 2)worked on ui fixes. 3)keep working on ui fixes. 4)none |

Wednesday, October 20th

| Manuel Garcia | 1)2 hours 2) worked on the QA for the searc bar 3) look into the other stories 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on the changes for the page designs 3) Keep working on the changes 4) None |
| Carlos Cordero | 1) 2 hours 2) Worked on UI changes and help button. 3) Continue working on UI and help button. 4) None. |
| Eric Tu | 1) 2 hours 2) Work on design changes; ran into few bugs 3) Continue to fix those design change bugs 4) None |
| Jordy Araujo | 1) 2 hours 2) Worked on fixing UI issues. 3) Test patent search feature with database. 4) None |
| Katalina Keyser | 1) 2) 3) 4) |
| Josecarlos Lusbel | 1)1 hour 2)Worked on implementing the UI changes 3)Finish up on some UI changes. 4)None |
| Samuel Muvdi | 1) 2) 3) 4) |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)worked on UI changes. 3)Finish UI improvements. 4)none. |

Thursday, October 21st

| Manuel Garcia | 1) 2) 3) 4) |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Met with the product owner and worked on fixing viewing patents 3) Meet with the team to work on solving bugs 4) None |
| Carlos Cordero | 1) 2 hours 2) Met with product owner and continued working on help button. 3) Continue working on UI. 4) None. |
| Eric Tu | 1) 2 hours 2) Spoke with PO and team; continued with patent view fixes 3) Finish with the UI changes; make plans for queues; meet with team 4) None |
| Jordy Araujo | 1) 4 hours 2) Implemented prev/next button + deployed other GitHub branch changes 3) Fix backend issues for search feature. 4) None. |
| Katalina Keyser | 1) 2) 3) 4) |
| Josecarlos Lusbel | 1)1 hour 2)Worked on some UI changes. 3)Finish working on the UI and plan with the team on what to work on next. 4)None |
| Samuel Muvdi | 1) 2) 3) 4) |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)Attend a meeting with PO. 3)Keep working on backend issues. 4)none |

Friday, October 22nd

| Manuel Garcia | 1)2 hours 2)changed the search bar from a get request to a post request 3) deploy the new feature 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Discussed the next Sprint with the team 3) Work on fixing bugs on the patent page 4) None |
| Carlos Cordero | 1) 2 hours 2) Continue working on UI. 3) Continue working on UI. 4) None. |
| Eric Tu | 1) 2 hours 2) Spoke with team about next Sprint 3) Finish any bug fixes on UI and Patent Search 4) None |
| Jordy Araujo | 1) 4 hours 2) Work on fixing backend issues with patent search feature. 3) Fix patent search backend issues. 4) None |
| Katalina Keyser | 1) 1 hour 2) Looked at trello for next sprint information 3) Start working on issues 4) None |
| Josecarlos Lusbel | 1)1 hour 2)Worked on the backend issues. 3)Continue fixing the backend issues. 4)None |
| Samuel Muvdi | 1)1 hours 2)worked on trying to fix backend 3)fix the backend 4)none |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)worked on fixing backend issues and bugs. 3)keep fixing the backend problems. 4)none |