Sprint #5

Daily Scrum meeting Meeting Minutes:

Project: Data Labeling by Active Learning

| Student Name | Standup Questions - How many hours did I work since the last meeting? - What was done since the last scrum meeting? - What is planned to be done until the next scrum meeting? - What are the hurdles? |
| --- | --- |

Monday, October 25th

| Manuel Garcia | 1)2 hours 2)Met with team, discussed the next steps 3) work on the AI story 4) None |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Had meeting with the team and worked on the hint bug 3) Keep working on the functionality of the hint button 4) None |
| Carlos Cordero | 1) 2 hours. 2) Had meeting with team and worked on help button. 3) Continue working on help button and work on queue. 4) None. |
| Eric Tu | 1) 2 hours 2) Met with team again; working on question icon hovering 3) Continue working on making hint working 4) None |
| Jordy Araujo | 1) 2 hours 2) Fixed backend patent search issues + UI enhancements. 3) Work on the patent queue for users. 4) None |
| Katalina Keyser | 1) 1 hour 2) Reviewed trello to see what is set to work on the next sprint. Filled out form to update about team progress 3) Start working on trello board deliverables 4) None |
| Josecarlos Lusbel | 1)1 hour 2)Met with the team to plan for the sprint. 3)Look into the queues for the patents. 4)None |
| Samuel Muvdi | 1)2 hours 2)met with team to discuss our sprint planning 3)work on all sprint details 4)none |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)Met with team for sprint 5 planning 3)work on sprint 5 goals 4)none |

Tuesday, October 26th

| Manuel Garcia | 1)2 hours 2)Studying the AI portion of the project 3) Keep looking into the AI 4) None |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on fixing the hint button functionality 3) Fix remaining bugs on the website 4) None |
| Carlos Cordero | 1) 2 hours. 2) Worked on hint button. 3) work on queue implementation. 4) None. |
| Eric Tu | 1) 2 hours 2) Worked on hint button; discussed queue function 3) Finish any UI bugs regarding hint button 4) None |
| Jordy Araujo | 1) 5 hours 2) Worked on user patent queue implementation. 3) Continue working on user patent queue implementation. 4) None |
| Katalina Keyser | 1) 2) 3) 4) |
| Josecarlos Lusbel | 1)1 hour 2)Worked on the queue page implementation. 3)Continue working on features related to the queue. 4)None |
| Samuel Muvdi | 1)1 hour 2)worked on getting the queue set up 3)finish the queue 4)none |
| Freddy Somarriba | 1)1 hour 2)Working on queue functions 3)Working on queue features 4)None |
| Luis Gil | 1)1 hour 2)worked on the queue function. 3)keep working on the queue function. 4)none |

Wednesday, October 27th

| Manuel Garcia | 1)2 hours 2) Went over the AI story to recommend patents to the user 3) keep working on this 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on fixing the help button 3) Work with the team to fix the question icon 4) None |
| Carlos Cordero | 1) 2 hours 2) Worked on help button and queue implementation. 3)Continue working on queue. 4) None. |
| Eric Tu | 1) 2 hours 2) Need to fix help button again; discussed more about queue implementation 3) Help with the queue implementation; continue figuring out why question icon doesn’t work with hover (but works with on click) 4) None |
| Jordy Araujo | 1) 5 hours 2) Worked on user patent queue implementation. 3) Continue working on user patent queue implementation. 4) None |
| Katalina Keyser | 1) 2) 3) 4) |
| Josecarlos Lusbel | 1)1 hour 2)Worked more on the queue. 3)Continue working on the queue features. 4)None |
| Samuel Muvdi | 1)1 hour 2)work on queue features 3)finish the queue features 4)none |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)working on the patent queue. 3)continue working on the patent queue implementation. 4)none |

Thursday, October 28th

| Manuel Garcia | 1) 2) 3) 4) |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Had meeting with the product owner, assisted teammates with database issues, and worked on fixing the hover feature 3) Keep working with the team to fix the hover box issues 4) None |
| Carlos Cordero | 1) 2 hours. 2) Spoke with product owner ,worked on changing button locations and hover box. 3) Work on queue implementation. 4) None. |
| Eric Tu | 1) 2 hours 2) Spoke with PO; continued to figure out why OffHover doesn’t work; queue implementation 3) Work with OnClick and see how to get rid of dialog box if OffHover continues to not work 4) None |
| Jordy Araujo | 1) 5 hours 2) Worked on user patent queue implementation. 3) Continue working on patent queue implementation. 4) None |
| Katalina Keyser | 1) 2) 3) 4) |
| Josecarlos Lusbel | 1)1 hour 2)Worked more on the queue. 3)Continue working on the queue feature. 4)None |
| Samuel Muvdi | 1)1 hour 2)worked on the patent queue 3)finish working on the patent queue 4)none |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)working on the patent queue. 3)continue work on patent queue implementation 4)none |

Friday, October 29th

| Manuel Garcia | 1)2 hours 2)Worked on the AI story to show patents to the user 3) keep working on this 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on fixing the help button and the queue 3) Keep working with the team on the button and queue 4) None |
| Carlos Cordero | 1) 2 hours. 2) Worked on queue implementation. 3) Continue working on queue. 4) None. |
| Eric Tu | 1) 2 hours 2) Figured out onHover for question mark icon; need to figure out offHover; queue implementation 3) Continue working on finishing the offHover; more queue implementation 4) None |
| Jordy Araujo | 1) 1 hour 2) Worked on user patent queue implementation. 3) Continue working on patent queue implementation. 4) None |
| Katalina Keyser | 1) 2) 3) 4) |
| Josecarlos Lusbel | 1)1 hour 2)Worked on the user queue. 3)Continue working on user queue. 4)None. |
| Samuel Muvdi | 1)1 hour 2)worked on fixing and finishing user queue 3)finish working on the user queue 4)none |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)worked on patent queue. 3)continue working on patent queue implementation. 4)none |

Monday, November 1st

| Manuel Garcia | 1)2 hours 2)met with team 3)work on the AI story 4) none |
| --- | --- |
| Simarjeet Chhabra | - 2 hours - Discussed sprint with the team and worked on the queue - Continue working on the queue and fixing bugs - None |
| Carlos Cordero | 1) 2 hours. 2) Spoke with team and continued working on queue. 3) Continue working on queue and UI. 4) None. |
| Eric Tu | 1) 2 hours 2) Met with team again to talk about the rest of the Sprint; queue implementation fixes 3) Continue with any other UI bugs or queue implementation bugs 4) None |
| Jordy Araujo | 1) 1 hour 2) Worked on fixing UI bugs. 3) Continue working on fixing any UI bugs. 4) None |
| Katalina Keyser | 1) 1 hour 2) Reviewed trello board and turned in weekly team health report 3) Look into fixing UI bugs 4) None |
| Josecarlos Lusbel | 1)1 hour 2)Worked on UI and queue changes 3)Continue working on the UI and queue 4)None |
| Samuel Muvdi | 1) 2) 3) 4) |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1) 1 hour 2) had a team meeting and worked on UI 3)continue working on UI 4)none |

Tuesday, November 2nd

| Manuel Garcia | 1)2 hours 2) Trying to understand the AI portion 3) keep doing that 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on the patent queue feature 3) Keep working on the queue 4) None |
| Carlos Cordero | 1) 2 hours. 2) Completed hover with team and continued working on queue. 3) Continue working on queue and other UI fixes. 4) None. |
| Eric Tu | 1) 2 hours 2) Continued fixing bugs on UI and queue 3) Continue working on those bugs 4) None |
| Jordy Araujo | 1) 1 hour 2) Worked on fixing UI bugs. 3) Continue working on fixing any UI bugs. 4) None |
| Katalina Keyser | 1) 2) 3) 4) |
| Josecarlos Lusbel | 1)1 hour 2)Worked on UI bugs 3)Continue working on the UI bugs 4)None |
| Samuel Muvdi | 1)1 hour 2)worked on fixing and completing UI issues 3)fix current UI issues 4)none |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)worked on UI fixes. 3)continue working on UI 4)none |

Wednesday, November 3rd

| Manuel Garcia | 1) 2) 3) 4) |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on the queue for the patents 3) Keep working on the patent queue 4) None |
| Carlos Cordero | 1) 2 hours. 2) Worked on queue. 3) Continue working on queue. 4) None. |
| Eric Tu | 1) 2 hours 2) Continued working on queue implementation/bugs 3) Continue working on the queue implementation/bugs 4) None |
| Jordy Araujo | 1) 1 hour 2) Worked on fixing UI bugs. 3) Continue working on fixing any UI bugs. 4) None |
| Katalina Keyser | 1) 2) 3) 4) |
| Josecarlos Lusbel | 1)1 hour 2)Worked on UI bugs 3)Keep working on the UI 4)None |
| Samuel Muvdi | 1)1 hour 2)worked on patent queue 3)finish patent queue 4)none |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)worked on UI fixes. 3)continue working on fixing UI bugs. 4)none |

Thursday, November 4th

| Manuel Garcia | 1) 2) 3) 4) |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on fixing bugs and the queue 3) Keep working on fixing bugs along with the queue 4) None |
| Carlos Cordero | 1) 2 hours 2) Met with PO and worked on queue. 3) Continue working on queue. 4) None. |
| Eric Tu | 1) 2 hours 2) Met with PO; continued with queue implementation/UI bugs 3) Continue working on those fixes 4) None |
| Jordy Araujo | - 1 hour - Worked on UI fixes. - Continue working on UI fixes. - None. |
| Katalina Keyser | 1) 2) 3) 4) |
| Josecarlos Lusbel | 1)1 hour 2)Worked on fixing the UI. 3)Keep working on fixing the UI bugs. 4)None. |
| Samuel Muvdi | 1)1 hour 2)worked on UI improvements 3)make UI more enhanced 4)none |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)met with the Product owner, worked on fixing UI bugs. 3)continue working on UI bugs. 4)none |

Friday, November 5th

| Manuel Garcia | 1)2 hours 2)working on figuring out the AI stuff 3) continue working on that 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Had sprint planning meeting with the team and worked on UI fixes 3) Keep working on improving the UI of the website 4) None |
| Carlos Cordero | 1) 2 hours. 2) Met with team and worked on UI. 3) Continue working with UI. 4) None. |
| Eric Tu | 1) 2 hours 2) Met with team to discuss about next Sprint; move skip button under submit button 3) Work on the other UI additions 4) None |
| Jordy Araujo | 1) 1 hour 2) Worked on UI fixes. 3) Continue working on UI fixes. 4) None |
| Katalina Keyser | 1) 2) 3) 4) |
| Josecarlos Lusbel | 1)1 hour 2)Worked on UI issues 3)Keep working on fixing the UI issues 4)None |
| Samuel Muvdi | 1)1 hour 2)worked together with team to optimize UI 3)fully optimize UI 4)none |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)worked on fixing UI 3)continue working on UI bugs. 4)none |