Sprint #5

Planning Meeting

Project: Data Labeling by Active Learning

Date: 10/25/2021

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees:

Product Owners:

- Tisa Islam Erana

Developers:

- Capstone 2

  - Manuel Garcia (MG)

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Eric Tu (ET)

- Capstone 1

  - Jordy Araujo (JA)

  - Katalina Keyser (KK)

  - Josercarlos Lusbel (JL)

  - Samuel Muvdi (SM)

  - Freddy Somarriba (FS)

  - Luis Gil (LG)

After discussion, the velocity of the team was estimated to be:

- Velocity = 160 hours

  - Capstone 1 = 10  hrs x 4 = 40 hrs

  - Capstone 2 = 20 hrs x 6 = 120 hrs

- Sprint User Stories:

  - User Story 41

    - Description - As a developer, I want to be able to setup queues into the backend so that I can test the frontend users access to them

    - Assigned to - MG, SC, CC, ET, JA

  - User Story 42

    - Description - As a user, I want a page to see queues to that I can access the queues easily

    - Assigned to - KK, JL, SM, FS, LG

  - User Story 43

    - Description - As a user, I want to be able to hover on top of an icon so that I can see the information for each label

    - Assigned to - SC, CC, ET

  - User Story 44

    - Description - As a user, I want to see how many patents are in queue so that I can gauge how much work I have

    - Assigned to - MG, SC, CC, ET, JA, SM

  - User Story 45

    - Description - As a user, I want to have easier access to viewing the whole patents so that I do not have to go through each page one by one

    - Assigned to - KK, JL, SM, FS, LG

  - User Story 46

    - Description - As a user, I want a list of queues so that I can know how much work I have left and what patents they are

    - Assigned to - MG, SC, CC, ET, JA