Sprint #5

Retrospective Meeting

Project: Data Labeling by Active Learning

Date: 11/5/2021

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees:

Product Owners:

- Tisa Islam Erana

Developers:

- Capstone 2

  - Manuel Garcia (MG)

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Eric Tu (ET)

- Capstone 1

  - Jordy Araujo (JA)

  - Katalina Keyser (KK)

  - Josercarlos Lusbel (JL)

  - Samuel Muvdi (SM)

  - Freddy Somarriba (FS)

  - Luis Gil (LG)

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We did well on estimating the team’s velocity.

- Did we do a good job estimating the points (time required) for each user story?

  - We did a good job in estimating points for the user stories.

- Did each team member work as scheduled?

  - We all worked as scheduled.

What went right?

- The team was able to work together to produce results in different stories and in a timely manner. We split up into 3 groups of 3,3, and 4. As a result, the team was able to tackle many more user stories as a whole rather than all working together as a whole group on a couple stories at the same time. Splitting the team’s based on strength and specialities in backend or frontend helped as well.

How to address the issues in the next sprint?

- How to improve the process?

  - Aside from redoing team’s based on the user stories we need to do, we should try to balance teams out in general without having to continue to redo the groups over and over based on tasks.

- How to improve the product?

  - We could revamp the UI a bit to make it look better. In addition, making some functions like moving through pages of the patent to be more user friendly.