Sprint #5

Review Meeting

Project: Data Labeling by Active Learning

Date: 11/5/2021

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees:

Product Owners:

- Tisa Islam Erana

Developers:

- Capstone 2

  - Manuel Garcia (MG)

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Eric Tu (ET)

- Capstone 1

  - Jordy Araujo (JA)

  - Katalina Keyser (KK)

  - Josercarlos Lusbel (JL)

  - Samuel Muvdi (SM)

  - Freddy Somarriba (FS)

  - Luis Gil (LG)

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

  - User Story 41

    - Description - As a developer, I want to be able to setup queues into the backend so that I can test the frontend users access to them

    - Assigned to - MG, SC, CC, ET, JA

  - User Story 42

    - Description - As a user, I want a page to see queues to that I can access the queues easily

    - Assigned to - KK, JL, SM, FS, LG

  - User Story 43

    - Description - As a user, I want to be able to hover on top of an icon so that I can see the information for each label

    - Assigned to - SC, CC, ET

  - User Story 44

    - Description - As a user, I want to see how many patents are in queue so that I can gauge how much work I have

    - Assigned to - MG, SC, CC, ET, JA, SM

  - User Story 45

    - Description - As a user, I want to have easier access to viewing the whole patents so that I do not have to go through each page one by one

    - Assigned to - KK, JL, SM, FS, LG

  - User Story 46

    - Description - As a user, I want a list of queues so that I can know how much work I have left and what patents they are

    - Assigned to - MG, SC, CC, ET, JA

  - User Story 47

    - Description - As a user, if I search for a patent, it will have its previous annotations so that I can fix them or see if they are correct.

    - Assigned to - MG, SC, CC, ET, JA, KK, JL, SM, FS, LG

  - User Story 48

    - Description - As a user, I do not want to get the same patents repeatedly so that I can work on other patents once they have been skipped/submitted

    - Assigned to - MG, SC, CC, ET, JA, KK, JL

  - User Story 49

    - Description - As a developer, I want the database to keep track of all the patents a user has in their queue so that it is not randomly selected

    - Assigned to - MG, SC, CC, ET, JA, KK, JL, SM, FS, LG

  - User Story 50

    - Description - As a user, I want to be able to keep the same patent after logging out so that I can work on it later when I am available

    - Assigned to -  MG, SC, CC, ET, JA, SM

  - User Story 51

    - Description - As a user, I do not want to see a patent that has already been annotated so that I can focus on other patents that haven't been worked on

    - Assigned to - MG, SC, CC, ET, JA, LG

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.