Sprint #6

Review Meeting

Project: Data Labeling by Active Learning

Date: 11/19/2021

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees:

Product Owners:

- Tisa Islam Erana

Developers:

- Capstone 2

  - Manuel Garcia (MG)

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Eric Tu (ET)

- Capstone 1

  - Jordy Araujo (JA)

  - Katalina Keyser (KK)

  - Josercarlos Lusbel (JL)

  - Samuel Muvdi (SM)

  - Freddy Somarriba (FS)

  - Luis Gil (LG)

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

  - User Story 52 -

    - Description - As a user, I want the skip button under the submit button so that there is more space for the patent view

    - Assigned to - CC, KK, JL, SM, FS, LG

  - User Story 53 -

    - Description - As a developer, I want to test scenarios to see if the queue is working such as when two people access and annotate a patent at the same time so that these situations may not cause problems

    - Assigned to - MG, SC, CC, ET, JA, SM

  - User Story 54 -

    - Description - As a developer, I want to give a list of labeled patents to the PO so that the PO may have a list of everything that has been edited and changed

    - Assigned to - MG, SC, CC, ET, JA, KK, JL, SM, FS, LG

  - User Story 57 -

    - Description - As a user admin, I want a page to see the active user queues so that I can access those lists easier

    - Assigned to - MG, SC, CC, ET, JA, KK, JL, SM, FS, LG

  - User Story 58 -

    - Description - As a user, I want to only see my own annotations so that I do not have any biases when annotating on my own

    - Assigned to - MG, SC, CC, ET, JA

  - User Story 59 -

    - Description - As a user admin, I want to be able to see who annotated what patents and what they annotated so that I can get information on each user's annotations

    - Assigned to - MG, SC, CC, ET, JA, SM

  - User Story 60 -

    - Description - As a user, I want an even larger patent view screen so that I can view the patent easier

    - Assigned to - ET, KK, JL, SM, FS, LG

  - User Story 61 -

    - Description - As a developer, I want to edit the hint information so that users can get a clearer idea of what each label means

    - Assigned to - CC, SC, ET, KK, JL, FS, LG

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

  - User Story 55 -

    - Description - As a user admin, I want to be able to send one patent list via queue to users of my choice so that they can annotate the same patents and have multiple annotations on those patents

    - Assigned to - MG, SC, CC, ET, JA

  - User Story 56 -

    - Description - As a user admin, I want to see all active user queues so that I can get an idea of what patents are being worked on

    - Assigned to - MG, SC, CC, ET, JA