Sprint #7

Planning Meeting

Project: Data Labeling by Active Learning

Date: 11/22/2021

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees:

Product Owners:

- Tisa Islam Erana

Developers:

- Capstone 2

  - Manuel Garcia (MG)

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Eric Tu (ET)

- Capstone 1

  - Jordy Araujo (JA)

  - Katalina Keyser (KK)

  - Josercarlos Lusbel (JL)

  - Samuel Muvdi (SM)

  - Freddy Somarriba (FS)

  - Luis Gil (LG)

After discussion, the velocity of the team was estimated to be:

- Velocity = 160 hours

  - Capstone 1 = 10  hrs x 4 = 40 hrs

  - Capstone 2 = 20 hrs x 6 = 120 hrs

- Sprint User Stories:

  - User Story 62 -

    - Description - As a developer, I want to include information and comments about my code so that the future groups will be able to understand the code

    - Assigned to - MG, SC, CC, ET, JA, KK, JL, SM, FS, LG

  - User Story 63 -

    - Description - As a user, I want to know how many pages that the document has so that I can go through the document via next/previous page

    - Assigned to - MG, SC, CC, ET, JA, KK, JL, SM, FS, LG

  - User Story 64 -

    - Description - As a user admin, I want to see new entries for each user annotation on a patent so that I can see what the users annotated for that patent

    - Assigned to - MG, SC, CC, ET, JA, SM

  - User Story 65 -

    - Description - As a developer, I want to fix the bug where User 2's annotations on Patent 1 erases User 1's annotations on Patent 1 so that annotations on a patent can be added altogether to Patent 1

    - Assigned to - MG, SC, CC, ET, JA, SM

  - User Story 66 -

    - Description - As a developer, I want to test to see if sending queues as an admin works so that I can fix any bugs that occur while working on the functionality

    - Assigned to - MG, SC, CC, ET, JA