Sprint #7

Retrospective Meeting

Project: Data Labeling by Active Learning

Date: 11/28/2021

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees:

Product Owners:

- Tisa Islam Erana

Developers:

- Capstone 2

  - Manuel Garcia (MG)

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Eric Tu (ET)

- Capstone 1

  - Jordy Araujo (JA)

  - Katalina Keyser (KK)

  - Josercarlos Lusbel (JL)

  - Samuel Muvdi (SM)

  - Freddy Somarriba (FS)

  - Luis Gil (LG)

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We did a good job estimating the team’s velocity

- Did we do a good job estimating the points (time required) for each user story?

  - We did good on estimating the points for each story

- Did each team member work as scheduled?

  - The team did work as scheduled

What went right?

- Despite it being Thanksgiving and a busy week for a lot of the group members, we completed one of the main functionalities we sought to do. Even more so, we worked on a couple fixes to the web app to ensure proper functionality for future uses

How to address the issues in the next sprint?

- How to improve the process?

  - Everyone was busy during Thanksgiving and finding proper time to meet as a group was a bit difficult. We also placed too many difficult user stories into one Sprint despite only having 1 week of doing everything, especially when Thanksgiving break was around the corner. As a result, a lot of the stories were unfinished or in the process of working on.

- How to improve the product?

  - Focus on user annotations and making the queues more accurate