Sprint #7

Review Meeting

Project: Data Labeling by Active Learning

Date: 11/28/2021

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees:

Product Owners:

- Tisa Islam Erana

Developers:

- Capstone 2

  - Manuel Garcia (MG)

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Eric Tu (ET)

- Capstone 1

  - Jordy Araujo (JA)

  - Katalina Keyser (KK)

  - Josercarlos Lusbel (JL)

  - Samuel Muvdi (SM)

  - Freddy Somarriba (FS)

  - Luis Gil (LG)

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

  - User Story 62 -

    - Description - As a developer, I want to include information and comments about my code so that the future groups will be able to understand the code

    - Assigned to - MG, SC, CC, ET, JA, KK, JL, SM, FS, LG

  - User Story 67 -

    - Description - As a user, I want an easier to use page for viewing active user queues so that I can see clearly who is working

    - Assigned to - MG, SC, CC, ET, JA, SM

  - User Story 69 -

    - Description - As a developer, I want to make a backup of the program so that future groups can work on it without changing anything important

    - Assigned to - MG, SC, CC, ET, JA, KK, JL, SM, FS, LG

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

  - User Story 63 -

    - Description - As a user, I want to know how many pages that the document has so that I can go through the document via next/previous page

    - Assigned to - MG, SC, CC, ET, JA, KK, JL, SM, FS, LG

  - User Story 64 -

    - Description - As a user admin, I want to see new entries for each user annotation on a patent so that I can see what the users annotated for that patent

    - Assigned to - MG, SC, CC, ET, JA, SM

  - User Story 66 -

    - Description - As a developer, I want to test to see if sending queues as an admin works so that I can fix any bugs that occur while working on the functionality

    - Assigned to - MG, SC, CC, ET, JA

  - User Story 65 -

    - Description - As a developer, I want to fix the bug where User 2's annotations on Patent 1 erases User 1's annotations on Patent 1 so that annotations on a patent can be added altogether to Patent 1

    - Assigned to - MG, SC, CC, ET, JA, SM

  - User Story 68 -

    - Description - As a developer, I want to send patents in a logged out user's queue back to the backend list of non-annotated patents so that it does not get stuck in just one user's queue

    - Assigned to - MG, SC, CC, ET, JA, SM