### Daily Scrum Meeting Minutes (09/02/2021):

Start Time: <8:30 p.m.>

End Time: <8:46 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

George Morera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched more about flutter programming language

  - Researched what netblocks was

- What is planned to be done until the next scrum meeting?

  - Find out how netblocks gets all of its data

- What are the hurdles?

  - New project

Leopoldo Rios:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research country’s restrictions on their people’s communication and ability to inform themselves

  - Set up VS Code for flutter in case that is the final decision for the framework

  - Research OpenAI and netblocks

- What is planned to be done until the next scrum meeting?

  - More thorough research of netblocks and OpenAI

  - Start creating rough draft of plans with team to see who will be working on what

- What are the hurdles?

  - Starting project from scratch

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked through documentation provided with project.

  - Further reading into openAI, netblocks documentation.

- What is planned to be done until the next scrum meeting?

  - Continued research on project topics.

- What are the hurdles?

  - Starting a program from scratch.

Maheer Ahmed:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked through tools that were suggested by product owner

  - Familiarize myself with topic nuances

- What is planned to be done until the next scrum meeting?

  - Continue current path until next meeting with product owner

- What are the hurdles?

  - Not much concrete direction toward project specifications

Adriana Beltran:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Installed Flutter SDK and set up Android Studio as an alternative IDE for Flutter

  - Continued reviewing project documentation

- What is planned to be done until the next scrum meeting?

  - Research more about OpenAI and Netblocks

- What are the hurdles?

  - Starting project from scratch

Osniel Oliva Jr.:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over programs we might use in this project.

  - Went over the articles and documents regarding the project.

- What is planned to be done until the next scrum meeting?

  - Continue researching on what program to use for the project.

  - Review the documents and articles given by the Product Owner to familiarize with the project.

- What are the hurdles?

  - Starting a fresh new project from scratch.

Carlos Sautie:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got more familiar with OpenAI

  - Looked into GUI ideas

- What is planned to be done until the next scrum meeting?

  - Continue to look into OpenAI

- What are the hurdles?

  - Learning to use a new tool

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started learning python

- What is planned to be done until the next scrum meeting?

  - Keep learning python

- What are the hurdles?

  - Do not have enough time

Gaby Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Went over more technologies that could be used for the project.

  - Went over the documents provided by the product owner.

- What is planned to be done until the next scrum meeting?

  - Continue researching tech tools that could be used to implement the project.

- What are the hurdles?

  - Starting a new project from scratch.