### Daily Scrum Meeting Minutes (09/08):

Start Time: <8:30 p.m.>

End Time: <8:50 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

George Morera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created a test project with flutter, and confirmed that everything was working correctly

  - Added the required emulators to visual studio code in order to run the project

- What is planned to be done until the next scrum meeting?

  - Create a GitHub repository and start working on Freedom Fi mobile application

- What are the hurdles?

  - None so far

Leopoldo Rios:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Download emulators for flutter and set up virtualization on computer

  - Research on BlockWorks and Reports Without Borders while waiting for them to respond

  - Working on front end dev examples/practice to be ready for upcoming meetings

- What is planned to be done until the next scrum meeting?

  - Work more on front end dev practice

  - Follow up with Reporters Without Borders and BlockWorks

  - Help set up github repo

- What are the hurdles?

  - New project from scratch

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Went through flutter tutorial.

- What is planned to be done until the next scrum meeting?

  - Setup GitHub

- What are the hurdles?

  - New project from scratch

Maheer Ahmed:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began working with Flutter and OpenAI to start breaking down key concepts necessary for project specifications

  - Went through related GitHub repositories to see current progress in similar fields and weigh priorities for user stories.

- What is planned to be done until the next scrum meeting?

  - Continue to work with OpenAI and Flutter to gain proficiency with the tools needed for the project.

- What are the hurdles?

  - Setting up the groundwork for the new project in order to maintain feasible short-term goals

Adriana Beltran:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued working on learning Flutter basics

  - Reviewed Flutter / Dart documentation

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with Flutter

- What are the hurdles?

  - Learning a brand new framework

Osniel Oliva Jr.:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over programs we might use in this project.

  - Went over the articles and documents regarding the project.

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with flutter.

  - Review the documents and articles given by the Product Owner to familiarize with the project.

- What are the hurdles?

  - Starting a fresh new project from scratch.

Carlos Sautie:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tested Dart tutorial code to get started with Flutter

- What is planned to be done until the next scrum meeting?

  - Continue to learn dart language

- What are the hurdles?

  - New Programming language

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about Flutter

- What is planned to be done until the next scrum meeting?

  - Keep learning

- What are the hurdles?

  - Learning a new tool

Gaby Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued going over more tech tools that could be used for the project.

  - Continued going over the resources provided by the product owner.

- What is planned to be done until the next scrum meeting?

  - Continue researching frameworks/languages that could be used to implement the project.

- What are the hurdles?

  - Starting a new project from scratch.