### Daily Scrum Meeting Minutes (09/13):

Start Time: < 8:10 p.m.>

End Time: < 8:38 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

George Morera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Do some more testing with flutter in visual studio code

- What is planned to be done until the next scrum meeting?

  - Get the repository up and running for development

- What are the hurdles?

  - Repository still has some problems

Leopoldo Rios:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working with base app on VS code with flutter

  - No word from Reporters Without Borders, still reaching out

  - General front end dev research

- What is planned to be done until the next scrum meeting?

  - Help with repo issues

  - More research with flutter and front end dev

- What are the hurdles?

  - Github repo issues

  - New project

  - No response from Reporters Without Borders

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished Github setup.

  - Worked with Flutter starter code.

- What is planned to be done until the next scrum meeting?

  - Spend more time familiarizing myself with Flutter

- What are the hurdles?

  - Learning a new toolset/platform

Maheer Ahmed:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working mainly with flutter and enhancing base knowledge

  - Continued trying to form topic ideas for the project specifications

- What is planned to be done until the next scrum meeting?

  - Work on making more complex project prototypes that can help accurately detail our project

- What are the hurdles?

  - Learning a new tool that I do not have much experience with.

Adriana Beltran:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued working through code labs for Flutter

  - Reviewed documents provided for project

- What is planned to be done until the next scrum meeting?

  - Work on familiarizing myself with Github to prepare for repo

- What are the hurdles?

  - Learning a new language

Osniel Oliva Jr.:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over programs we might use in this project.

  - Went over the articles and documents regarding the project.

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with flutter.

  - Review the documents and articles given by the Product Owner to familiarize with the project.

- What are the hurdles?

  - Starting a fresh new project from scratch.

Carlos Sautie:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Coded a basic application on Flutter, added a menu with options, customized colors etc.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the application to get it into a good state to make a repo

- What are the hurdles?

  - New language

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about Flutter

- What is planned to be done until the next scrum meeting?

  - Keep learning

- What are the hurdles?

  - Learning a new tool

Gaby Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued researching information about Flutter/Dart.

  - Continued looking into the documents provided by the product owner.

- What is planned to be done until the next scrum meeting?

  - Continue reviewing the documentation for flutter.

- What are the hurdles?

  - Starting a new project from scratch.