### Daily Scrum Meeting Minutes (09/17):

Start Time: <8:15 p.m.>

End Time: < 8:36 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

George Morera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Keep working on some flutter code to get more practice with the language

  - Download all necessary plugins in order for the project to work

- What is planned to be done until the next scrum meeting?

  - Get github repository up and running so everyone can work on development together from one area

- What are the hurdles?

  - none

Leopoldo Rios:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Front end dev research

  - Flutter practice in VS code

  - Further research about country restrictions

- What is planned to be done until the next scrum meeting?

  - Hopefully hear back from PO to work discuss next steps and feedback

  - Get more familiar with github features

- What are the hurdles?

  - New project

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Further research with Flutter in Visual Studio Code

- What is planned to be done until the next scrum meeting?

  - Creating a Hello World program

- What are the hurdles?

  - Learning a new platform

Maheer Ahmed:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Completed tasks I set out for myself with OpenAI

  - Looked into issues commonly related to our type of project

- What is planned to be done until the next scrum meeting?

  - Try and become more fluent in using Dart

  - Set up dialogues with those who can provide more insight into our topic

- What are the hurdles?

  - Finding valid or unbiased information about our project topic that can be implemented in our work.

Adriana Beltran:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued navigating through different Flutter code labs

  - Familiarized myself with some Github commands through terminal

- What is planned to be done until the next scrum meeting?

  - Finish more Flutter code labs to get more practice

- What are the hurdles?

  - Learning a new language

Osniel Oliva Jr.:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over the articles and documents regarding the project.

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with flutter.

  - Review the documents and articles given by the Product Owner to familiarize with the project.

- What are the hurdles?

  - Starting a fresh new project from scratch.

Carlos Sautie:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on layout prototype

- What is planned to be done until the next scrum meeting?

  - Continue working on layout prototype

- What are the hurdles?

  - New language

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about Flutter

- What is planned to be done until the next scrum meeting?

  - Keep learning

- What are the hurdles?

  - Learning a new tool

Gaby Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the setup of Flutter.

  - Went over documents related to the implementation of the project.

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with Dart.

- What are the hurdles?

  - Learning a new language.