### Daily Scrum Meeting Minutes (09/23):

Start Time: <7:00 p.m.>

End Time: <7:52 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

George Morera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Setup github repository with everyone and invite all students

- What is planned to be done until the next scrum meeting?

  - Create a simple about page regarding freedom fi

- What are the hurdles?

  - None

Leopoldo Rios:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Github repo

  - Discuss ideas regarding homepage for FreedomFi

- What is planned to be done until the next scrum meeting?

  - Create homepage for FreedomFi

  - Work on more front end dev

- What are the hurdles?

  - N/A

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Met with team members to set up Github repository

  - Ran starter code from repository

- What is planned to be done until the next scrum meeting?

  - Meet with project owner to discuss next steps

  - Decide on how to do branching from/to Github

- What are the hurdles?

  - Getting everyone on the same page with technology

Maheer Ahmed:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over Github repository with team

  - Worked with Flutter and OpenAI

- What is planned to be done until the next scrum meeting?

  - Meet with product owner to discuss further action

  - Assign branching for Github

  - Continue working with Flutter

- What are the hurdles?

  - No hurdles

Adriana Beltran:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued navigating through different Flutter code labs

  - Join GitHub repo

- What is planned to be done until the next scrum meeting?

  - Finish more Flutter code labs to get more practice

- What are the hurdles?

  - Learning a new language

Osniel Oliva Jr.:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over the articles and documents regarding the project.

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with flutter.

  - Review the documents and articles given by the Product Owner to familiarize with the project.

- What are the hurdles?

  - Starting a fresh new project from scratch.

Carlos Sautie:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created Github Repository with Group Members

  - Went over work organization and source control methods

- What is planned to be done until the next scrum meeting?

  - Work on Home page

- What are the hurdles?

  - Large Group, so organization is key

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about Flutter

- What is planned to be done until the next scrum meeting?

  - Keep learning

- What are the hurdles?

  - Learning a new tool

Gaby Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the setup of Flutter.

  - Went over documents related to the implementation of the project.

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with Dart.

- What are the hurdles?

  - Learning a new language.