### Daily Scrum Meeting Minutes (09/27):

Start Time: <9:00 p.m.>

End Time: < 10:03 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

George Morera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created a very simple about freedom fi page

- What is planned to be done until the next scrum meeting?

  - Discuss with team whether to continue with flutter or switch frameworks

- What are the hurdles?

  - Unsure about framework

Leopoldo Rios:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on logo and UI demo for project

  - Met with PO to discuss next steps

- What is planned to be done until the next scrum meeting?

  - Discuss with team whether to continue with flutter or switch frameworks

  - Continue work on demo

- What are the hurdles?

  - Deciding on framework

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Met with PO about next steps, project expectations

- What is planned to be done until the next scrum meeting?

  - Start work on basic pages of project

- What are the hurdles?

  - Deciding on framework

Maheer Ahmed:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discussed with PO about the direction of the project and the future additions.

- What is planned to be done until the next scrum meeting?

  - Work on assigned tasks

  - Go over the articles the PO sent over and try to incorporate them into project

- What are the hurdles?

  - Adding what was requested by the PO into our project to meet the users desires

Adriana Beltran:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Practiced Flutter through some Google Code labs

- What is planned to be done until the next scrum meeting?

  - Work with team members to decide whether to continue with Flutter or switch frameworks

  - Help work on Freedom Fi pages

- What are the hurdles?

  - Learning a new language

Osniel Oliva Jr.:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over the articles and documents regarding the project.

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with flutter.

  - Review the documents and articles given by the Product Owner to familiarize with the project.

- What are the hurdles?

  - Starting a fresh new project from scratch

Carlos Sautie:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued work on freedomfi application using flutter

  - Discussed direction of app and uses with PO

- What is planned to be done until the next scrum meeting?

  - Decide on finalizing the platform the team will work on

  - Create blank pages for the app

- What are the hurdles?

  - First time using Flutter

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about Flutter

- What is planned to be done until the next scrum meeting?

  - Keep learning

- What are the hurdles?

  - Learning a new tool

Gaby Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the setup of Flutter.

  - Went over documents related to the implementation of the project.

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with Dart.

- What are the hurdles?

  - Learning a new language.