### Daily Scrum Meeting Minutes (9/29):

Start Time: <8:30 p.m.>

End Time: < 8:50 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

George Morera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research more about implementation of PWA

- What is planned to be done until the next scrum meeting?

  - Compare benefits between using flutter and PWA

- What are the hurdles?

  - none

Leopoldo Rios:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research PWA framework

  - Work on logo and UI ideas

- What is planned to be done until the next scrum meeting?

  - Continue same work on logo/UI

  - More research on PWA vs Flutter

- What are the hurdles?

  - N/A

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - More reading into PWA

- What is planned to be done until the next scrum meeting?

  - Continued research

- What are the hurdles?

  - None

Maheer Ahmed:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked into connecting other ways of informing users about censorship through the use of other apps.

  - Continued tests with Flutter.

- What is planned to be done until the next scrum meeting?

  - Continue working with Flutter and OpenAI

  - Brainstorm ideas that can help achieve the needs of the PO

- What are the hurdles?

  - Trying to find a method that the AI can use to give users the type of experience the PO desires.

Adriana Beltran:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued researching different ways to implement PWA

- What is planned to be done until the next scrum meeting?

  - Work on figuring out which framework is best for PWA

- What are the hurdles?

  - None

Osniel Oliva Jr.:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over the articles and documents regarding the project.

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with flutter.

  - Review the documents and articles given by the Product Owner to familiarize with the project.

- What are the hurdles?

  - Starting a fresh new project from scratch

Carlos Sautie:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued work on freedomfi application using flutter

- What is planned to be done until the next scrum meeting?

  - Continue working on app

- What are the hurdles?

  - Understand new language

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about Flutter

- What is planned to be done until the next scrum meeting?

  - Keep learning

- What are the hurdles?

  - Learning a new tool

Gaby Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the setup of Flutter.

  - Went over documents related to the implementation of the project.

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with Dart.

- What are the hurdles?

  - Learning a new language.