### Daily Scrum Meeting Minutes (10/08):

Start Time: <8:10 p.m.>

End Time: < 8:39 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

George Morera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued researching the pros and cons of PWA vs Flutter

  - Created a small list of each

- What is planned to be done until the next scrum meeting?

  - Continue refining the list and creating a small sample of each

- What are the hurdles?

  - None

Leopoldo Rios:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research PWA and flutter

  - Post op rest

- What is planned to be done until the next scrum meeting?

  - More research on PWA vs. Flutter

- What are the hurdles?

  - Post op rest

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued adding features to page

- What is planned to be done until the next scrum meeting?

  - Further development of test page

- What are the hurdles?

  - None

Maheer Ahmed:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on Flutters design elements and got more understanding of the tools available

  - Looked up information about the rise of censorship in certain countries to better understand the topic

- What is planned to be done until the next scrum meeting?

  - Look into PWA’s as a possible alternative

- What are the hurdles?

  - Deciding on the route with the best case scenario

Adriana Beltran:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued researching different ways to implement PWA

- What is planned to be done until the next scrum meeting?

  - Work on figuring out which framework is best for PWA

- What are the hurdles?

  - None

Osniel Oliva Jr.:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over the articles and documents regarding the project.

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with flutter.

  - Review the documents and articles given by the Product Owner to familiarize with the project.

- What are the hurdles?

  - Starting a fresh new project from scratch

Carlos Sautie:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked into progressive web apps

- What is planned to be done until the next scrum meeting?

  - Figure out if we want to do flutter or PWAs

- What are the hurdles?

  - Figuring out pros and cons

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about Flutter

- What is planned to be done until the next scrum meeting?

  - Keep learning

- What are the hurdles?

  - Learning a new tool

Gaby Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the setup of Flutter.

  - Went over documents related to the implementation of the project.

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with Dart.

- What are the hurdles?

  - Learning a new language.