### Daily Scrum Meeting Minutes (10/11):

Start Time: <8:50 p.m.>

End Time: < 9:12 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

George Morera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue learning about PWA and flutter frameworks

  - Practice implementing API’s with both to see how they work

- What is planned to be done until the next scrum meeting?

  - Have some progress on the home page development

- What are the hurdles?

  - None

Leopoldo Rios:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research PWA and flutter

  - Practice with flutter

- What is planned to be done until the next scrum meeting?

  - Work on UI demo

  - Meeting with team to discuss next steps for presentation

- What are the hurdles?

  - N/A

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on test page

- What is planned to be done until the next scrum meeting?

  - Research into Twitter APIs for NetBlocks

- What are the hurdles?

  - None

Maheer Ahmed:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked mostly with trying out logic paths for the AI

  - Searched for information about group topic in relation to the rise of technology

- What is planned to be done until the next scrum meeting?

  - Work more with Flutter and app development side

- What are the hurdles?

  - None

Adriana Beltran:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Research PWA integration with Flutter

  - Practiced using Flutter

- What is planned to be done until the next scrum meeting?

  - Continue learning more about Flutter and how to use it as a PWA

- What are the hurdles?

  - None

Osniel Oliva Jr.:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over the articles and documents regarding the project.

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with flutter.

  - Review the documents and articles given by the Product Owner to familiarize with the project.

- What are the hurdles?

  - Starting a fresh new project from scratch.

Carlos Sautie:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked into progressive web apps

- What is planned to be done until the next scrum meeting?

  - Figure out if we want to do flutter or PWAs

- What are the hurdles?

  - Figuring out pros and cons

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about flutter

- What is planned to be done until the next scrum meeting?

  - Keep learning

- What are the hurdles?

  - Learning a new tool

Gaby Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the setup of Flutter.

  - Went over documents related to the implementation of the project.

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with Dart.

- What are the hurdles?

  - Learning a new language.