### Daily Scrum Meeting Minutes (10/13):

Start Time: <8:30 p.m.>

End Time: < 8:51 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

George Morera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Practice some more implementation with flutter

- What is planned to be done until the next scrum meeting?

  - Research more about api implementation with flutter

- What are the hurdles?

  - None

Leopoldo Rios:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Flutter research

  - Flutter page practice

  - UI demo work

- What is planned to be done until the next scrum meeting?

  - Same as above

- What are the hurdles?

  - N/A

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Debugging new features added to the test page.

- What is planned to be done until the next scrum meeting?

  - More work on the test page.

- What are the hurdles?

  - None

Maheer Ahmed:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tested more options on Flutter to see the limit of what the app could be able to handle.

- What is planned to be done until the next scrum meeting?

  - Look into more features that can implemented with OpenAI

  - Research more on the projects main issues

- What are the hurdles?

  - None

Adriana Beltran:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Researched how PWA would work on Flutter

  - Continued practicing Flutter

- What is planned to be done until the next scrum meeting?

  - Practice using Flutter through more CodeLabs

- What are the hurdles?

  - None

Osniel Oliva Jr.:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over the articles and documents regarding the project.

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with flutter.

  - Review the documents and articles given by the Product Owner to familiarize with the project.

- What are the hurdles?

  - Starting a fresh new project from scratch.

Carlos Sautie:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on ways to implement the news page

- What is planned to be done until the next scrum meeting?

  - Continue working on main pages

- What are the hurdles?

  - Working with a new language

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about flutter

- What is planned to be done until the next scrum meeting?

  - Keep learning

- What are the hurdles?

  - Learning a new tool

Gaby Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the setup of Flutter.

  - Went over documents related to the implementation of the project.

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with Dart.

- What are the hurdles?

  - Learning a new language.