### Daily Scrum Meeting Minutes (10/20):

Start Time: <8:30 p.m.>

End Time: < 8:56 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

George Morera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue working with and implementing api calls in flutter

- What is planned to be done until the next scrum meeting?

  - Keep researching how to implement api calls

- What are the hurdles?

  - None

Leopoldo Rios:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - API calls with flutter practice

  - Practice page

- What is planned to be done until the next scrum meeting?

  - Work with team to get working model for API calls

- What are the hurdles?

  - N/A

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Debugging new features added to the test page.

- What is planned to be done until the next scrum meeting?

  - More work on the test page.

- What are the hurdles?

  - None

Maheer Ahmed:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked into more features that can implemented with OpenAI

  - Researched more on the projects main issues

- What is planned to be done until the next scrum meeting?

  - Test more options on Flutter to see the limit of what the app could be able to handle.

- What are the hurdles?

  - None

Adriana Beltran:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Practice using API calls on Flutter

  - Used CodeLabs for Flutter practice

- What is planned to be done until the next scrum meeting?

  - Continue using CodeLabs for get Flutter practice

- What are the hurdles?

  - None

Osniel Oliva Jr.:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over the articles and documents regarding the project.

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with flutter.

  - Review the documents and articles given by the Product Owner to familiarize with the project.

- What are the hurdles?

  - Starting a fresh new project from scratch.

Carlos Sautie:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did research on how to do the API calls

- What is planned to be done until the next scrum meeting?

  - Continue working on the app

- What are the hurdles?

  - Api calls

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about flutter

- What is planned to be done until the next scrum meeting?

  - Keep learning

- What are the hurdles?

  - Learning a new tool

Gaby Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the setup of Flutter.

  - Went over documents related to the implementation of the project.

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with Dart.

- What are the hurdles?

  - Learning a new language.