### Daily Scrum Meeting Minutes (10/27):

Start Time: <8:30 p.m.>

End Time: < 8:59 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

George Morera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meet with members to discuss API implementation

  - Practice with some examples to get the api calls working

- What is planned to be done until the next scrum meeting?

  - Keep implementing the api into the flutte app

- What are the hurdles?

  - None

Leopoldo Rios:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discuss API implementation with members

- What is planned to be done until the next scrum meeting?

  - Implement ApI into flutter app

- What are the hurdles?

  - None

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Debugging new features added to the test page.

- What is planned to be done until the next scrum meeting?

  - More work on the test page.

- What are the hurdles?

  - None

Maheer Ahmed:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on ways to integrate internet links to Flutter

- What is planned to be done until the next scrum meeting?

  - Work with Dart to adjust current code to suit the app

- What are the hurdles?

  - Unsure if program will continue to run correctly with new additions

Adriana Beltran:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Practice using API calls on Flutter

  - Used CodeLabs for Flutter practice

- What is planned to be done until the next scrum meeting?

  - Continue using CodeLabs for get Flutter practice

- What are the hurdles?

  - None

Osniel Oliva Jr.:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over the articles and documents regarding the project.

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with flutter.

  - Review the documents and articles given by the Product Owner to familiarize with the project.

- What are the hurdles?

  - None

Carlos Sautie:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on Getting the netblocks data with twitter api

- What is planned to be done until the next scrum meeting?

  - Continue working on the news list

- What are the hurdles?

  - Twitter API

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about flutter

- What is planned to be done until the next scrum meeting?

  - Keep learning

- What are the hurdles?

  - Learning a new tool

Gaby Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the setup of Flutter.

  - Went over documents related to the implementation of the project.

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with Dart.

- What are the hurdles?

  - Learning a new language.