### Daily Scrum Meeting Minutes (11/02):

Start Time: <9:11 p.m.>

End Time: < 9:40 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Absent |
| Bryan Simmons | Absent |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

George Morera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue troubleshooting with api calls in flutter

- What is planned to be done until the next scrum meeting?

  - Keep trying to figure out the api calls

- What are the hurdles?

  - none

Leopoldo Rios:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Bryan Simmons:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Maheer Ahmed:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked through methods to develop API calls to Twitter and news sites for one click access

- What is planned to be done until the next scrum meeting?

  - Continue research to work on API calls

- What are the hurdles?

  - None

Adriana Beltran:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Figured out how to exclude retweets from fetched user tweets

- What is planned to be done until the next scrum meeting?

  - Work on improving the displaying of list of tweets on News page

- What are the hurdles?

  - Understanding Dart syntax

Osniel Oliva Jr.:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Implementing Twitter API

- What is planned to be done until the next scrum meeting?

  - Continue working on API call

- What are the hurdles?

  - None

Carlos Sautie:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued to work on news page

- What is planned to be done until the next scrum meeting?

  - Continue to work on the news page api calls

- What are the hurdles?

  - Api calls

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about flutter

- What is planned to be done until the next scrum meeting?

  - Keep learning

- What are the hurdles?

  - Learning a new tool

Gaby Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the setup of Flutter.

  - Went over documents related to the implementation of the project.

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with Dart.

- What are the hurdles?

  - Learning a new language.