### Daily Scrum Meeting Minutes (11/04):

Start Time: <9:10 p.m.>

End Time: < 9:32 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Absent |
| Gaby Perez | Present |

George Morera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue making some changes to the countermeasures pages

- What is planned to be done until the next scrum meeting?

  - Add some design to the countermeasures page, instead of a barebones page

- What are the hurdles?

  - none

Leopoldo Rios:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research into Twitter API

- What is planned to be done until the next scrum meeting?

  - Practice witb Twitter API

  - Work with group on design

- What are the hurdles?

  - Out of the country

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Practice work with Twitter API

- What is planned to be done until the next scrum meeting?

  - Read through updates on GitHub

- What are the hurdles?

  - None

Maheer Ahmed:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tried to find alternative sites to add to the app

- What is planned to be done until the next scrum meeting?

  - Continue to look for suitable sites to connect to the app

  - See what can be done with OpenAI with our project

- What are the hurdles?

  - Integrating OpenAI to show feasible information

Adriana Beltran:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on improving UI for News page

- What is planned to be done until the next scrum meeting?

  - Continue working on improving UI for News page

- What are the hurdles?

  - Understanding Dart syntax

Osniel Oliva Jr.:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Implementing Twitter API

- What is planned to be done until the next scrum meeting?

  - Continue working on API call

- What are the hurdles?

  - None

Carlos Sautie:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on ways to implement a ui into news page

- What is planned to be done until the next scrum meeting?

  - Continue working on ui

- What are the hurdles?

  - ui

Javier Oliva:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Gaby Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the setup of Flutter.

  - Went over documents related to the implementation of the project.

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with Dart.

- What are the hurdles?

  - Learning a new language.