### Daily Scrum Meeting Minutes (11/18):

Start Time: <9:15 p.m.>

End Time: < 9:37 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

George Morera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did a project for another class, so did not get much done today

- What is planned to be done until the next scrum meeting?

  - Finish the countermeasures page

- What are the hurdles?

  - Time constraints as semester nears its end

Leopoldo Rios:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on countermeasures page with George

- What is planned to be done until the next scrum meeting?

  - Continue work on page

- What are the hurdles?

  - Finals and other projects

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Familiarity with repository

- What is planned to be done until the next scrum meeting?

  - Continued research

- What are the hurdles?

  - none

Maheer Ahmed:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked onTwitter implementation issues

- What is planned to be done until the next scrum meeting?

  - Continue working on Twitter implementation

- What are the hurdles?

  - none

Adriana Beltran:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on news page

- What is planned to be done until the next scrum meeting?

  - Continue working on news page

- What are the hurdles?

  - Dart

Osniel Oliva Jr.:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Implementing Twitter API

- What is planned to be done until the next scrum meeting?

  - Continue working on API call

- What are the hurdles?

  - None

Carlos Sautie:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on status page

- What is planned to be done until the next scrum meeting?

  - Refine status page

- What are the hurdles?

  - ui

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Leonard a little bit more about flutter

- What is planned to be done until the next scrum meeting?

  - Learn about API calls

- What are the hurdles?

  - none

Gaby Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the setup of Flutter.

  - Went over documents related to the implementation of the project.

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with Dart.

- What are the hurdles?

  - Learning a new language.