### Daily Scrum Meeting Minutes (11/19):

Start Time: < 9:00 p.m.>

End Time: < 9:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Absent |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Absent |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

George Morera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue adding final touches to countermeasures page

- What is planned to be done until the next scrum meeting?

  - Finish and commit the final push this weekend

- What are the hurdles?

  - Time constraints as semester nears end

Leopoldo Rios:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on countermeasures page with George

- What is planned to be done until the next scrum meeting?

  - Continue work on page and commit finishing touches with George

- What are the hurdles?

  - Finals and other projects

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Familiarity with repository

- What is planned to be done until the next scrum meeting?

  - Continued research

- What are the hurdles?

  - none

Maheer Ahmed:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Look through repository for future user stories

- What is planned to be done until the next scrum meeting?

  - Continue working though current stories

- What are the hurdles?

  - none

Adriana Beltran:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on news page ui

- What is planned to be done until the next scrum meeting?

  - Continue working on news page ui

- What are the hurdles?

  - dart

Osniel Oliva Jr.:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Carlos Sautie:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on status page

- What is planned to be done until the next scrum meeting?

  - Continue to work on status page

- What are the hurdles?

  - ui

Javier Oliva:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Leonard a little bit more about flutter

- What is planned to be done until the next scrum meeting?

  - Learn about API calls

- What are the hurdles?

  - none

Gaby Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the setup of Flutter.

  - Went over documents related to the implementation of the project.

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with Dart.

- What are the hurdles?

  - Learning a new language.