### Sprint 1 Planning Meeting Minutes (08/31/2021):

Start Time: < 8:30 p.m.>

End Time: < 8:49 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

Meeting Notes:

- Discussed more details about the creation of Freedom Fi, and what inspired it

- Talked about possible frameworks with both mobile and web application support (flutter, meteor)

After discussion, it was decided that the team would spend the remainder of the week:

- Researching and determining which framework to use.

  - The framework would need to support web and mobile application development with the same code in order to save time and effort.

- Learning now to implement api calls in the application.

  - All of the information we will display on the website will come from an api, and not a database, so it is crucial to the project.

### Sprint 2 Planning Meeting Minutes (09/13):

Start Time: < 8:10 p.m.>

End Time: < 8:38 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

Meeting Notes:

- Confirmed that everyone was ok with and would be continuing on with flutter/dart and visual studio code as the framework

- Discussed the creation of the repository and how we would all work together on development

After discussion, it was decided that the team would spend the remainder of the week:

| Title: Create repository | Priority: 1 | Estimate: 5 |
| --- | --- | --- |
| User Story: As a developer, I want to create a github repository so all developers can have a main point of development |  |  |
| Acceptance Criteria: - Create a github repository so all development can be accessed in one central spot |  |  |

| Title: Create base application | Priority: 1 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a developer, I want to create a very simple prototype application in flutter to have something to start developing with |  |  |
| Acceptance Criteria: - Create a working simple flutter app to start development of Freedom Fi - Make sure there are no errors in the code and everything runs |  |  |

| Title: Implement API calls | Priority: 3 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a developer, I want to implement API calls to netblock in order to display their data on the freedom fi application |  |  |
| Acceptance Criteria: - Successfully make API calls to netblocks in order to display all data on freedom fi application - Make sure there are no errors in the code and everything runs - Data does not have to be formatted neatly; just working |  |  |

### Sprint 3 Planning Meeting Minutes (09/27):

Start Time: <9:00 p.m.>

End Time: <10:03 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

Meeting Notes:

- Discussed how the PO wanted the website to look; loosely based off of netblocks

- Talked about the graphic visuals

- Discussed multiple possible frameworks

After discussion, it was decided that the team would spend the remainder of the week:

| Title: Choose framework | Priority: 1 | Estimate: 5 |
| --- | --- | --- |
| User Story: As a team, I want to choose between Flutter/dart and WPA for continuing development of FreedomFi |  |  |
| Acceptance Criteria: - Choose between Flutter/dart and WPA framework, also allow other possible frameworks |  |  |

| Title: Create blank pages | Priority: 2 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a developer, I want to create 3 blank pages after choosing the framework, so I know how to continue development |  |  |
| Acceptance Criteria: - Create 3 blank pages to begin development on, which are the home page, the countermeasures page, and the about page |  |  |

| Title: Logo and Color Scheme | Priority: 3 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a developer, I want to choose a fitting color scheme for the application and a suitable logo. |  |  |
| Acceptance Criteria: - Choose a color scheme for the application - Create a logo for the application |  |  |

### Sprint 4 Planning Meeting Minutes (10/11):

Start Time: < 8:50 p.m.>

End Time: < 9:12 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

Meeting Notes:

- Started the meeting by discussing whether to continue with creating a progressive web application or to continue using flutter

- Continued the meeting by discussing what pages would be created after choosing framework

- Important step was to connect to Netblocks.org twitter API to display all of their information onto our website.

After discussion, it was decided that the team would spend the remainder of the week:

| Title: Create main page | Priority: 1 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a developer, I want to create the main page for the Freedom Fi application to continue development |  |  |
| Acceptance Criteria: - Create Freedom Fi main page as the start of the development |  |  |

| Title: Connect to Netblocks API | Priority: 1 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a developer, I want to connect to Netblocks.org twitter API |  |  |
| Acceptance Criteria: - Connect to Netblocks.org API to display their information onto our website - Make all displayed information sortable by country. |  |  |

### Sprint 5 Planning Meeting Minutes (10/25):

Start Time: <8:30 p.m.>

End Time: < 8:56 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

Meeting Notes:

- Need to work on learning the process on making API calls within Flutter

- Use Dart to bring in information from the internet to give to users

After discussion, it was decided that the team would spend the remainder of the week focusing on the usage of Flutter and Dart to bring in the particular information that users would be looking to find.

| Title: Create different pages | Priority: 1 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a developer, I want to create the different pages for the Freedom Fi application to continue development |  |  |
| Acceptance Criteria: - Create Freedom Fi pages as we continue development |  |  |

| Title: Connect to Netblocks API | Priority: 1 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a developer, I want to connect to Netblocks.org twitter API |  |  |
| Acceptance Criteria: - Connect to Netblocks.org API to display their information onto our website - Make all displayed information sortable by country. |  |  |

### Sprint 6 Planning Meeting Minutes (11/08):

Start Time: <9:17 p.m.>

End Time: < 9:46 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Present |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

Meeting Notes:

- Having slight issues with api calls to twitter, but mostly successful

- Need to finish adding countermeasures and home page

After discussion, it was decided

| Title: Create different pages | Priority: 1 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a developer, I want to create the different pages for the Freedom Fi application to continue development |  |  |
| Acceptance Criteria: - Create Freedom Fi pages as we continue development |  |  |

| Title: Connect to Netblocks API | Priority: 1 | Estimate: 15 |
| --- | --- | --- |
| User Story: As a developer, I want to connect to Netblocks.org twitter API |  |  |
| Acceptance Criteria: - Connect to Netblocks.org API to display their information onto our website - Make all displayed information sortable by country. |  |  |

### Sprint 7 Planning Meeting Minutes (11/22):

Start Time: < 10:20 p.m.>

End Time: < 10:43 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| George Morera | Present |
| Leopoldo Rios | Present |
| Bryan Simmons | Present |
| Maheer Ahmed | Absent |
| Adriana Beltran | Present |
| Osniel Oliva Jr. | Present |
| Carlos Sautie | Present |
| Javier Oliva | Present |
| Gaby Perez | Present |

Meeting Notes:

- Discussed what work was left for the last sprint

- Discussed what to pass on to the next semester students

- Started the wrapping up of the project

After discussion, it was decided that the team would spend the remainder of the week:

- Finish whatever was left unfinished from the previous sprint

- Do not make any new user stories for this sprint, as it is only a week long and is the last sprint

- Start the wrapping up of the project and start creating the deliverable zip file