Florida International University

Knight Foundation School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project: MathBotics

Team Members: Christopher Hinchey, Christopher Jerauld, Isabel Montes De Oca, Christian Moreyra, Alberto Sales, Christian Horton, Jessie Cotton, Richard Molina, Andres Murguido

Product Owner(s): Gregory Murad Reis

Mentor(s): Gregory Murad Reis

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2021 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the MathBotics learning platform. MathBotics is a robotics learning application designed for K-12 students. The platform will serve as a portal for educators and students to interact with courses and learning material. Educators will have the ability to create their own course based on lessons provided by an administrator. It is designed for students to learn math and robotics in a fun and interactive way.

# Table of Contents

Introduction	6

Current System	6

Purpose of New System	7

User Stories	8

Implemented User Stories	8

Pending User Stories	14

Project Plan	16

Hardware and Software Resources	16

Sprints Plan	17

Sprint 1	17

Sprint 2	18

Sprint 3	19

Sprint 4	20

Sprint 5	21

Sprint 6	22

Sprint 7	24

System Design	24

Architectural Patterns	24

System and Subsystem Decomposition	25

Deployment Diagram	29

Design Patterns	29

System Validation	31

Glossary	32

Appendix	33

Appendix A - UML Diagrams	33

Static UML Diagrams	33

Dynamic UML Diagrams	37

Appendix B - User Interface Design	41

Appendix C - Sprint Review Reports	49

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents	58

References	70

# Introduction

The main purpose of this product is to provide K-12 students a way to learn mathematics and robotics in a fun, interactive manner. The application serves as an online portal that will connect educators and students with courses, assessments, and learning material. As this is the fourth iteration of MathBotics, the team focused primarily on providing core components to the web application’s functionality in order to deploy a usable product to a live production server. To list a few features delivered in this iteration we have added a feedback system between instructors and admins, embedded images and videos in lessons, a progress bar for students to gauge how far along in the lesson they are, and more. The current system emphasizes easy and ready to use tools for content creation. In addition, the system has core management functionalities that allows proper hierarchical organization of content and user alike. Each user’s capabilities have varying degrees of access (i.e. admins have control over the creation of lessons only, and instructors are the only ones with access to their respective students' grades.) The following section will focus on describing the current system and the purpose of the new system.

## Current System

The current system for the MathBotics learning platform provides an all around inclusive environment to understand and teach math and robotics to elementary, middle, and high school students. The current platform offers easy and ready-to-use tools for administrators to create educational content, in the form of lessons, and instructors to create and manage courses using the interactive content created by administrators. The platform is intended to provide a rich environment for the students to learn and interact with the content; Both students and their guardians will have readily available access to their grades after the students completion of a lesson.

Administrators of the MathBotics platform have the management capability to design the content that instructors and students will be presented with. The content is customized and curated for students of different grade levels and learning methods. The privileges of an administrator enable them the ability to invite other admins and instructors. Both administrators and instructors have views that encapsulate data relevant to them and them only. Administrators are the only users allowed to create a lesson and read the feedback from instructors, and instructors are the only ones that are able to see the grades of all students in attendance of their courses.

## Purpose of New System

The new system improves the MathBotics overall functionality and product usage by:

- Successfully deploying the core functionality of the product to the live production server hosted on FIU

- Providing a feedback system for Instructors to communicate to Administrators their experiences using the product

- Supporting the uploading of images and videos on slide type Text Block in order to integrate more quality content

- Having the product tested in a real-world classroom application to get initial feedback from users

- Allowing for students to be enrolled in multiple courses without the introduction of mutated data

- Designing a register form for students to create their own accounts independently, and instructors can then add them to their courses via username

- Testing web application on server similar to live production server before live deployment

- Adding a question list sidebar for students as they walkthrough completing a lesson

- Giving an instructor control over number of attempts students have to take any given lesson

- Supporting it on the web

- Providing students a progress bar on their overview of a course so they can monitor how far along they are in the completion of each lesson

It also improves the database design by:

- Improving the memory efficiency of the PostgreSQL database by performing proper PUT and UPSERT calls that look up the respective entries based on their primary keys and updated existing entries instead of creating orphaned data

- Using GraphQL queries to retrieve filename of images and videos so duplicates of these large file types are not persisted to the server

- Adding new Prisma features from the latest changes technology to allow for onDelete cascades that deletes children entries of a parent based on foreign key relations

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the MathBotics project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

- Backend - create logic for aggregating grades

  - As a developer I would like to be able to aggregate correct answers as a count, then aggregate total questions in a lesson as a count and divide correct/total to see grade as a float.

- Remove Guardian capabilities from project

  - As a product owner, I was advised that the guardian feature would add unneeded complexity to the user’s experience.

- Load the multiple choice question list in the question list during a lesson [Backend & Frontend]

  - As a student, I would like to see my current progress of the quiz during a lesson

- Student view of progress, as a progress bar for lesson [Backend & Frontend]

  - As a student, I should be able to see how far along I am in the lesson.

- Instructor view for students and their progress. [Backend & Frontend]

  - As an instructor, I can view, from my courses’ students tab, my students’ progress through the course.

- An updated Multiple Choice Question should not create a new entry into the database and instead be updated

  - As a developer, I don’t want orphaned data in the database

- An instructor should only see the courses they created (Currently other instructors can see courses created by other instructors) [Frontend]

  - As an instructor, I should be able to only see the courses I created.

- Submit questions at the end of a lesson [Frontend]

  - As a developer, I want student’s answers to be submitted to the database

- A student should only be able to see the course(s) they are enrolled in (currently students can see other courses that were made by any instructor that they’re not enrolled in)

  - As a student, I should be able to only view the courses I am enrolled in.

- An updated Multiple Choice Question should not create a new entry into the database and instead be updated [Frontend]

  - As a developer, I don’t want orphaned data in the database

- Change Dashboard page depending on user role [Frontend & Backend]

  - As a product owner, I want users to have customized dashboards depending on their role

- Lesson catalogue shouldn’t allow addition of a lesson that is already in the course (Lesson already in the course shouldn’t be in the list)

  - As a developer, I don’t want duplicate data displayed in a list

- Refactor student handling to allow student in multiple courses (Handle students that aren’t in a course)

  - As a product owner, I want the ability for a student to be enrolled in multiple courses

- Fix textblock functionality [Frontend & Backend]

  - As an Admin, I should be able to add a textblock to the lesson.

- Remove blocks from lessons [Frontend & Backend]

  - As an admin, I want to remove an extra slide that was created

- Adding a student to a course form [Frontend & Backend]

  - As an instructor, I want to have the ability of adding a student to my course(s)

- Sign up form [Frontend & Backend]

  - As a developer, I want a student to create their own account that can be added to a course by an instructor.

- Ticket system for Instructor to submit review of application [Frontend & Backend]

  - As a user, I want to send my feedback to admins of the application

- Beta version should be deployed to desired server

  - As a developer, I have a clear direction as to how to deploy incremental updates to MathBotics.

- Admin can add videos or pictures to a block

  - As a user,  I want to add instructive videos and pictures to my lessons

- Limit attempts for students to answer questions (Disable start lesson button once limits are hit) (Possible solution: Add attempts to lessonToCourse Database table and student attempts on grade table)

  - As a user, I want to limit the number of attempts a student has to answer a question to better test comprehension

- Remove question list sidebar from Instructor view when editing slides [Frontend]

  - As a developer, I don’t want the instructor to see the question list sidebar or the submit answer button

- Fix new admin bug

  - As a product owner, I want to have the ability to invite new admins to the application

- Be able to randomize the filename before it gets persisted to the files directory on the server

  - As a developer, I want the uploaded files to be randomized for security purposes and to allow files with the same name

- Textblock needs an update call because it creates a new TextBlock on each onSave

  - As a developer, I want to persist an update to the existing TextBlock and not recreate a new TextBlock.

- Setup server SMTP and logging

  - As a developer, I want to send emails to users and log it’s activity

- Added grade level to lesson and add to creation form

  - As a product owner, I want a grade level associated with a lesson

- Remove grade level from student

  - As a product owner, a grade level doesn’t need to be associated with a student

## Pending User Stories

- Fix bug with limit lesson catalogue feature

  - As a developer, I want the lessons to display properly in the catalogue

- Remove choices from the MultipleChoicesQuestionChoice table [Frontend & Backend]

  - As a instructor, I want to be able to remove choices I placed in a multiple choice question

- Add delete functionality for a lesson (Make sure to delete all slides, responses, pictures associated to textblock) {This should solve a bug}

  - As an admin, I want the ability to delete lessons

- Testing file size for upload

- Implement half slide and quarter slide

- Initial dashboard page, display progress, stats, current courses etc. [Frontend & Backend]

  - Announcements for each instructor (Assuming multiple instructors and courses)

- Accepting of terms to use application for legal reasons (Needs to be approved by a guardian of the student)

- Instant reloading of components when deleting students/lessons

- Add indicator for block when editing a slide

- No implementation for sending out emails through a provider

  - As a developer, I want emails to be sent to the users email.

- Teacher can rate difficulty of a lesson and create a report

  - As a product owner, I want to see feedback from the consumers of my product

- Metrics for instructor to see attempts per lesson and course by student (# of attempts, class average, std. Of class)

- Student progress bar and instructor student progress view bar should change colors depending on how far the student is in the lesson

- When student is removed, they are notified by email

- Add a new slide block category: fill in the blank question type. [backend + frontend]

- Add a new slide block category: free response question type. [backend + frontend]

- Add a new slide block category: code interpreter + compiler? Basically code input. [backend + frontend]

- Add drag and drop functionality for adding a lesson to your lesson plan (for course)

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

### Software:

- Docker: ​here

- Operating systems: Windows 10, macOS Catalina

- Git: ​here

- Github

- PostgreSQL database

- GraphQL querying tool

- Ant design: ​here

- Text Editors: Visual Studio Code, JetBrains

- Web Browser: Chrome, Firefox, Safari

### Hardware:

| Hardware | Windows | Windows | Windows | MacOS | Windows | MacOS |
| --- | --- | --- | --- | --- | --- | --- |
| Processor | 4.20 GHz Quad-Core Intel Core i7 | 2.70 GHz Dual-Core Intel Core i7 | 3.7 GHz Eight-Core AMD Ryzen 2700X | 2.9 GHz 6-Core Intel Core i9 | Intel(R) Core i5-7200U 2.5 GHz | 1.4 GHz Quad-Core Intel Core i5 |
| Capacity | 4 TB Flash Storage | 237 GB | 2.5 TB | 1 TB | 237 GB | 500 GB |
| Memory | 16 GB RAM | 16 GB RAM | 32 GB RAM | 16 GB 2400 MHz DDR4 | 8 GB | 8 GB |

## Sprints Plan

### Sprint 1

- Backend - create logic for aggregating grades - Story points 8

  - As a developer, I would like to be able to aggregate correct answers as a count, then aggregate total questions in a lesson as a count and divide correct/total to see grade as a float.

- Research spike - Story points 5

  - As an engineer, I should understand the given codebase and know which developing environment to begin developing in.

- Removal of guardians - Story points 2

  - As a product owner, I was advised that the guardian feature would add unneeded complexity to the user’s experience.

### Sprint 2

- Load the multiple choice question list in the question list during a lesson [Backend & Frontend] - Story Points 13

  - As a student, I would like to see my current progress of the quiz during a lesson

- Student view of progress, as a progress bar for lesson [Backend & Frontend] - Story Points 5

  - As a student, I should be able to see how far along I am in the lesson.

- Instructor view for students and their progress. [Backend & Frontend] - Story Points 5

  - As an instructor, I can view, from my courses’ students tab, my students’ progress through the course.

- An updated Multiple Choice Question should not create a new entry into the database and instead be updated - Story Points 8

  - As a developer, I want to see the PUT and POST requests successfully alter the MultipleChoiceQuestionChoice table

- Submit questions at the end of a lesson [Frontend] - Story Points - Story Point 3

- An instructor should only see the courses they created (Currently other instructors can see courses created by other instructors) [Frontend] - Story Points 5

  - As an instructor, I should be able to only see the courses I created.

- A student should only be able to see the course(s) they are enrolled in (currently students can see other courses that were made by any instructor that they’re not enrolled in) - Story Points 5

  - As a student, I should be able to only view the courses I am enrolled in.

- Add delete button for updating the course form (currently deletes all students) - Story Points 1

  - As an instructor, I should be able to delete a course.

### Sprint 3

- Submit questions at the end of a lesson [Frontend]  - Story Points 5

  - As a student, I should have a button to submit my answers at the end of the lesson

- A student should only be able to see the course(s) they are enrolled in (currently students can see other courses that were made by any instructor that they’re not enrolled in) - Story Points 3

  - As a student, I should be able to only view the courses I am enrolled in.

- Add drag and drop functionality for adding a lesson to your lesson plan (for course) - Story Points 6

  - As an instructor, I should be able to drag a lesson into my course lesson plan

- An updated Multiple Choice Question should not create a new entry into the database and instead be updated [Frontend & Backend] - Story Points 8

  - As an instructor, I should be able to edit the MultipleChoiceQuestions without introducing unexpected behavior to the grading of the lesson.

- Change Dashboard page depending on user role [Frontend & Backend] - Story Points 5

  - As a developer, I want different dashboards to be displayed for different user types.

- Lesson catalogue shouldn’t allow addition of a lesson that is already in the course (Lesson already in the course shouldn’t be in the list) [Frontend & Backend] -Story points 8

  - As a developer, I want only lesson that aren’t already in the course to be displayed to the instructor

- Refactor student handling to allow student in multiple courses (Handle students that aren’t in a course) - Story Points 8

  - As a product owner, I want the student to have the ability of being in several courses offered by different instructors.

### Sprint 4

- Add drag and drop functionality for adding a lesson to your lesson plan (for course) - Story Points 3

  - As a product owner, I want the instructor to have a prettier way of adding and removing lessons to a course

- Fix textblock functionality [Frontend & Backend] - Story Points 8

  - As an Admin, I should be able to add a textblock to the lesson.

- Remove choices from the MultipleChoicesQuestionChoice table [Frontend & Backend] - Story points 5

  - As a instructor, I want to be able to remove choices I placed in a multiple choice question

- Remove blocks from lessons [Frontend & Backend] - Story Points 8

  - As an admin, I want to remove an extra slide that was created

- Remove question list sidebar and submit answer from Instructor view when editing slides [Frontend] - Story points 5

  - As a developer, I don’t want the instructor to see the question list sidebar or the submit answer button

- Fix bug with limit lesson catalogue feature - Story points 3

  - As a developer, I want the lessons to display properly in the catalogue

- Adding a student to a course form [Frontend & Backend] - Story Points 5

  - As an instructor, I want to have the ability of adding a student to my course(s)

- Sign up form [Frontend & Backend] - Story Points 8

  - As a developer, I want a student to create their own account that can be added to a course by an instructor.

- Ticket system for Instructor to submit review of application [Frontend & Backend] - Story Points 5

  - As a user, I want to send my feedback to admins of the application.

### Sprint 5

- Add drag and drop functionality for adding a lesson to your lesson plan (for course) - Story points 3

- Remove choices from the MultipleChoicesQuestionChoice table [Frontend & Backend] - Story points 5

  - As a instructor, I want to be able to remove choices I placed in a multiple choice question

- Remove question list sidebar from Instructor view when editing slides [Frontend] - Story points 5

  - As a developer, I don’t want the instructor to see the question list sidebar or the submit answer button

- Fix bug with limit lesson catalogue feature - Story points 5

  - As a developer, I want the lessons to display properly in the catalogue

- Admin can add videos or pictures to a block - Story Points 8

  - As a user,  I want to add instructive videos and pictures to my lessons

- Limit attempts for students to answer questions (Disable start lesson button once limits are hit) - Story Points 8

  - As a user, I want to limit the number of attempts a student has to answer a question to better test comprehension

- Beta version should be deployed to desired server - Story Points 5

  - As a developer, I have a clear direction as to how to deploy incremental updates to MathBotics.

### Sprint 6

- Add drag and drop functionality for adding a lesson to your lesson plan (for course) - Story Points 3

  - As a product owner, I want a modern feel to the application

- Remove choices from the MultipleChoicesQuestionChoice table [Frontend & Backend] - Story Points 5

  - As a instructor, I want to be able to remove choices I placed in a multiple choice question

- Remove question list sidebar from Instructor view when editing slides [Frontend] - Story Points 3

  - As a developer, I don’t want the instructor to see the question list sidebar or the submit answer button

- Fix bug with limit lesson catalogue feature - Story Points 5

  - As a developer, I want the lessons to display properly in the catalogue

- Add delete functionality for a lesson (Make sure to delete all slides, responses, pictures associated to textblock) - Story Points 5

  - As an admin, I want the ability to delete lessons

- Fix new admin bug - Story Points 5

  - As a product owner, I want to have the ability to invite new admins to the application

- Be able to randomize the filename before it gets persisted to the files directory on the server

  - As a developer, I want the uploaded files to be randomized for security purposes and to allow files with the same name

- Textblock needs an update call because it creates a new TextBlock on each onSave

  - As a developer, I want to persist an update to the existing TextBlock and not recreate a new TextBlock.

- Setup server SMTP and logging

  - As a developer, I want to send emails to users and log it’s activity

- Added grade level to lesson and add to creation form

  - As a product owner, I want a grade level associated with a lesson

- Remove grade level from student

  - As a product owner, a grade level doesn’t need to be associated with a student

### Sprint 7

- Capstone 1 documentation - Story Points 5

  - As a developer, we need to finish documentation for the virtual showcase

- Capstone 2 documentation - Story Points 5

  - As a developer, we need to finish documentation for the virtual showcase

- Test FIU server - Story Points 5

  - As a developer,  I want to stress test the application on the FIU server

- Remove nexus files - Story Points 5

  - As a developer, I don’t want unnecessary files in the directories

# System Design

This section contains information on the system architectural decisions that that were made for this project.. Architectural patterns, both for the frontend and backend, are discussed. The entire system is shown in a database class diagram and the subsystems are explained. The design patterns utilized in this project are then discussed.

## Architectural Patterns

The MathBotics platform has kept to the same architectural system as the previous versions of MathBotics which is a Full Stack Application. The frontend architecture of the  application has been maintained; utilizing the React user interface library in order to render reusable components on different parts of the web application. The backend continues to use a relational database, PostgreSQL,  in order to persist the data relevant to each user and allows the different user types (Student, Instructor and Admin) to  retrieve information vital to complete the user experience of an fully functioning educational platform (i.e. retrieving the username of a student whenever an instructor adds them to their course and then persisting a relationship between the student and course table once retrieved.) This architecture was initially decided in version one for its easy to use frontend design, and to expose up and coming software engineers to relevant industry technologies. The architecture also took into account what backend technologies to incorporate in order to achieve fast fetching data as well as fast modification considering large data sets.

## System and Subsystem Decomposition

### Frontend Architecture

The frontend of the application utilizes React, Typescript, Styled Components, and Ant Design. Previously, the design had a lack of user interface functionality which most of the sprints targeted to include. In addition to supplying functionality to sections that didn't already include functionality, more features were included to supply a smooth transition of user interface so the user could infer actions based on human computer interaction guidelines. For the fourth iteration of the project, we worked on improving the interface for all three actors. We introduced a better workflow for taking assignments, added the ability to see the progress of lessons, and allowed for more content such as images and videos to be displayed in a lesson. We also allow for new users to register for the site. The frontend interacts with the backend through a GraphQL layer generated by Relay. POST requests made by the frontend contain information made by Relay to provide GraphQL schema conformity of type passing to ensure the correct data being given. All requests are sent over HTTPS.

The full description and explanation of the structure of the frontend folders are explained in Appendix D.

### Backend Architecture

The backend of the application utilizes Express to create the application programming interface for the frontend to communicate with the database. In this fourth iteration of the project, we’ve moved the project to beta testing. The technologies we’ve kept for the backend are Typescript, GraphQL and Prisma. The purpose of these technologies is to have CRUD (Create, Read, Update and Delete) functionality with minimal run time complexity and to access, modify, delete, update database information in real time. Essentially, the backend provides all the logic for the data that is requested by the frontend. We added a new SMTP server for beta testing that has been provided by FIU. We also added a new syslog client to forward logs from our backend to the FIU network administration. All requests and responses are transmitted over HTTPS.

The full description and explanation of the structure of the backend folders are explained in Appendix D.

### Database (PostgreSQL)

The structure of the database has been modified in this fourth iteration of MathBotics to accommodate the growing relational models that defines the backbone of our product. Previously, the database did not allow for lessons to be part of multiple courses. Instead of a Lesson being a standalone entity, it referenced a LessonPlan entity which represented an instructor’s list of lessons inside a course. We have removed this and allowed Lesson to be a standalone entity while creating a CourseToLesson entity to represent a course’s lessons. Now lessons will be a part of multiple courses and students can be in multiple courses. We have also allowed for a course to be associated with a unique instructor by adding in a reference to an instructor inside the Course entity. We have also added in a Grade entity that relates to a student, a course and a lesson. The team has added the created of a new model Ticket with attributes that help keep track of our Feedback System.  We have also added onCascade delete to optimize removal of entities that are related.  We were able to use onCascade due to a recent update to Prisma.

### System Design Architecture

The structure of the system design was modified to fit our needs to bring MathBotics to Beta.

## Deployment Diagram

For this semester, we were tasked to publish the project onto a server for Beta testing. We have decided to use a server provided from FIU along with their SMTP server for email. For our production stack, we continued with using docker and docker-compose for container management and configuration. We also included the traefik service to handle reverse proxying on the API and web containers. We are using the following domains provided from FIU: mathbotics.cs.fiu.edu, api.mathbotics.cs.fiu.edu

## Design Patterns

- GraphQL

- Functional Programming

- Relational Data

- Layered Architecture: Models, Views, Graphs

- Singleton

- Domain Driven Design

Because this project was inherited, we continued to use the same design patterns that were utilized. We adopted the paradigms that were already included in version one of the project. We found that working with these design patterns were tremendously easy and powerful to work with.

The application’s frontend and backend were built entirely using TypeScript. Utilizing TypeScript’s strong typing and Visual Studio Code as our IDE, debugging a scalable system with type is made a lot more manageable.

Given that this application backend was structured to utilize the API query language GraphQL,  the retrieval of data heavily influenced the design patterns. We capitalized on the  nature of GraphQL’s versatile design to retrieve specific resources or many within one single request. We  maintained the Domain Driven Design structure that was left from the previous iterations; for example, GraphQL forces you to think only about the model, or domain at hand when designing the code.

Due to the installment of GraphQL, a Layered Architecture structure was used with the progressive installments of updates of the project.

Thanks to the already setup project, we inherited the singleton pattern which was used to avoid wasting expensive computations utilizing the Prisma libraries and allowing us to simply use the same instance of the object when it was meant to be utilized multiple times. This also allowed us to reduce the computation time needed.

# System Validation

The first iteration of the MathBotics learning platform had implemented the foundation of our unit testing structure.. For this reason, the quality of code across the system has been maintained.

The following tools were implemented in version one to validate our system:

- TypeScript

- Eslint

- Husky

- Prettier

- Jest (Integration, Unit Testing)

- ApolloServerTesting (Integration Testing)

- Codegen

# Glossary

MathBotics: A robotics learning application designed for K-12 students. The platform will serve as a portal for Educators and students to interact with courses and learning material. It is designed for students to learn math and robotics in a fun and interactive way.

Ant design: Design principles developed for Ali Baba. Ant aims to be natural, clear, concise by relying on natural user cognition and natural user behavior to dictate where elements are most likely to be seen and enable users to quickly identify information presented. React uses this design principle.

Full Stack Application: Application that is designed to work in both frontend and backend.

Backend: “behind-the-scenes” design in mind. It’s main purpose is to solve tasks that are not necessary for the user to know or see.

Frontend: Design that is heavily reliant on user’s perspective and user interaction. Usually refers to user interface.

React: Open-source, frontend, JavaScript library for building web based user interfaces.

TypeScript: Programming language. It is a strict syntactical superset of JavaScript and adds optional static typing to the language. Used for this project for both backend and frontend.

Eslint: Static code analysis tool for identifying problematic patterns found in JavaScript code.

Prettier: Code formatter tool used to enforce consistent style.

Jest: JavaScript testing framework that ensures correctness of any JavaScript codebase.

ApolloServerTesting: Package that provides tooling to make testing easier and accessible to users of all of the apollo-server integrations. This is used for Integration testing of the project.

Codegen: An ECMAScript code generator from Mozilla’s Parser API. Helps with testing.

Traefik: Service for reverse proxying of containers with LetsEncrypt signing capabilities.

# Appendix

## Appendix A - UML Diagrams

### Static UML Diagrams

Slides Page Upload File Class Diagram ( Christopher Hinchey )

EditMultipleChoiceQuestionBlockForm Component Class Diagram ( Isabel Montes De Oca)

Edit Course Page Form Class Diagram (Christian Moreyra)

Question List Sidebar Class Diagram ( Christian Horton )

Drag And Drop Class Diagram (Alberto Sales)

Remove Sidebar From Instructor View ( Christopher Jerauld)

### Dynamic UML Diagrams

Upload File Use Case Diagram (Christopher Hinchey)

Edit MultipleChoiceQuestion Use Case Diagram (Isabel Montes De Oca)

Edit Course Page Form Use Case Diagram ( Christian Moreyra)

Student Lesson Use Case Diagram ( Christian Horton )

Drag And Drop Use Case Diagram ( Alberto Sales)

Remove Sidebar From Instructor View ( Christopher Jerauld)

Upload File Sequence Diagram ( Christopher Hinchey)

EditMultipleChoiceQuestionBlockForm Sequence Diagram ( Isabel Montes De Oca )

QuestionList Sidebar Sequence Diagram ( Christian Horton )

Edit Course Page Form Sequence Diagram (Christian Moreyra)

Drag and Drop Sequence Diagram (Alberto Sales)

Remove Sidebar From Instructor View ( Christopher Jerauld)

## Appendix B - User Interface Design

### Slides Page - Upload File:

An image or video can now be uploaded to a text block (Video example below).

### Feedback Page (Instructor):

Feedback system for instructors.

### Feedback Page (Admin):

The instructor can check students progress using the gradebook page.

### Lesson Progress (Student):

Students can now see their progress for their lessons in a course.

### Question List Sidebar (Student):

Students can see the progress of the assignment they are taking.

### Register Page (User):

Users can now register for a student account from the login page.

### Dashboard (Student):

Students have a (static) dashboard that provides widgets with information.

### Dashboard (Instructor):

Instructors have a (static) dashboard that provides widgets with information.

### Student Progress (Instructor):

Instructors can view a student’s progress in a course.

### Edit MultipleChoiceQuestionBlock Form (Admin):

Admins can edit the content of a lesson they created.

### Edit Course Form Add Lesson  (Instructor):

Instructors can view a list of lessons available to add to their course.

### Edit Course Form Remove A Lesson From Course (Instructor):

Instructors choose which lesson to remove from their course by clicking the trash can icon.

### Edit Course Form Lesson Returned To Catalogue After Removal (Instructor):

Instructors can see lessons they deleted populate the Lesson Catalogue.

## Appendix C - Sprint Review Reports

### Sprint 1

#### FALL21 Team Sprint Review 09/10/21

### List of Approved User Stories:

- Create logic for aggregating grades [Backend]

- Removal of guardians

- Research spike

### List of Rejected User Stories:

None

### Sprint 2

#### FALL21 Team Sprint Review 09/24/21

### List of Approved User Stories:

- Load the multiple choice question list in the question list during a lesson [Backend & Frontend]

- Student view of progress, as a progress bar for lesson [Backend & Frontend]

- Instructor view for students and their progress. [Backend & Frontend]

- An updated Multiple Choice Question should not create a new entry into the database and instead be updated

- An instructor should only see the courses they created (Currently other instructors can see courses created by other instructors) [Frontend]

### List of Rejected User Stories:

- Submit questions at the end of a lesson [Frontend]

- Add delete button for updating the course form (currently deletes all students)

- A student should only be able to see the course(s) they are enrolled in (currently students can see other courses that were made by any instructor that they’re not enrolled in)

### Sprint 3

#### FALL21 Team Sprint Review 10/08/21

### List of Approved User Stories:

- Submit questions at the end of a lesson [Frontend]

- A student should only be able to see the course(s) they are enrolled in (currently students can see other courses that were made by any instructor that they’re not enrolled in)

- An updated Multiple Choice Question should not create a new entry into the database and instead be updated [Frontend & Backend]

- Change Dashboard page depending on user role [Frontend & Backend]

- Lesson catalogue shouldn’t allow addition of a lesson that is already in the course (Lesson already in the course shouldn’t be in the list) [Frontend & Backend]

### List of Rejected User Stories:

- Add drag and drop functionality for adding a lesson to your lesson plan (for course)

### Sprint 4

#### FALL21 Team Sprint Review 10/22/21

### List of Approved User Stories:

- Fix textblock functionality [Frontend & Backend]

- Remove blocks from lessons [Frontend & Backend]

- Remove question list sidebar and submit answer from Instructor view when editing slides [Frontend]

- Adding a student to a course form [Frontend & Backend]

- Sign up form [Frontend & Backend]

- Ticket system for Instructor to submit review of application [Frontend & Backend]

### List of Rejected User Stories:

- Fix bug with limit lesson catalogue feature

- Add drag and drop functionality for adding a lesson to your lesson plan (for course)

- Remove choices from the MultipleChoicesQuestionChoice table [Frontend & Backend]

### Sprint 5

#### FALL21 Team Sprint Review 11/05/21

### List of Approved User Stories:

- Beta version should be deployed to desired server

- Limit attempts for students to answer questions

- Admin can add videos or pictures to a block.

List of Rejected User Stories:

- Fix bug with limit lesson catalogue feature

- Add drag and drop functionality for adding a lesson to your lesson plan (for course)

- Remove choices from the MultipleChoicesQuestionChoice table [Frontend & Backend]

- Add SMTP logging for beta version

- Remove question list sidebar from Instructor view when editing slides

### Sprint 6

#### FALL21 Team Sprint Review 11/08/21

### List of Approved User Stories:

- Remove question list sidebar from Instructor view when editing slides [Frontend]

- Fix new admin bug

- Be able to randomize the filename before it gets persisted to the files directory on the server

- Textblock needs an update call because it creates a new TextBlock on each onSave

- Setup server SMTP and logging

- Added grade level to lesson and add to creation form

- Remove grade level from student

### List of Rejected User Stories:

- Add drag and drop functionality for adding a lesson to your lesson plan (for course)

- Remove choices from the MultipleChoicesQuestionChoice table [Frontend & Backend]

- Fix bug with limit lesson catalogue feature

- Add delete functionality for a lesson (Make sure to delete all slides, responses, pictures associated to textblock) {This should solve a bug}

### Sprint 7

#### FALL21 Team Sprint Review 11/28/21

### List of Approved User Stories:

- Capstone 1 documentation

- Capstone 2 documentation

- Remove nexus files

- Test FIU server

### List of Rejected User Stories:

None

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

#### Guide to Set Project Up Locally:

For first time setup or when you delete your docker container and purge all data, you do:

- Start docker desktop

- Run "docker-compose up" in the /docker folder of the project

- Using the Docker Desktop, enter into the api container command line interface

- Run "yarn migrate:save"

- Run "yarn migrate:up"

- Using a separate terminal (CMD), cd into /backend folder of the project

- Run "yarn"

- Run "yarn gen"

- Using a separate terminal (CMD), cd into the frontend folder

- Run "yarn"

- Run "yarn relay"

- You can now access web, mailhog and gql playground

Notes:

- If web app doesn’t seem to be popping up, clear out all cookies/caches in your browser

For development, you can use the python `local_deploy.py` file to start the project up and use the python `local_teardown file.py` to tear down the project.

Note that if your project doesn’t have hot reloading when making changes, you need to restart your api container anytime you make a change and want to see that change.

#### Guide to Set Project Up On Production Server:

- SSH into MathBotics server as mathbotics user: mathbotics@mathbotics.cs.fiu.edu

- Change directory to ~/docker/project/docker

- To run the server, run “sudo docker-compose up” or “sudo docker-compose up -d” to run in daemon mode.

- To stop the server, in ~/docker/project/docker, run “sudo docker-compose down”.

Notes:

- Project files are contained in home directory: ~/docker/project

- Traefik configurations are included in docker-compose.yml

- A Records: mathbotics.cs.fiu.edu & api.mathbotics.cs.fiu.edu

- Email Address: mathbotics@cs.fiu.edu

#### Frontend Project Structure

The MathBotics frontend is React based and was created using CRA (CreateReactApp), therefore it has a familiar folder structure.

- public: Contains index.html which will serve up the page rendering a single element by the id of "root"

- src: Where the react code lives

  - components: React Components used within the MathBotics application

    - block: Components related to the blocks

    - course: Components related to the course/courses

    - dashboard: Components related to the dashboard

    - form: Where most of the form components are stored

    - grades: Components related to Instructor Gradebook and Student Grades

    - hoc: Any Higher Order Components should go here ie. withSidebar hoc - icons: Contains icons related to MathBotics

    - lessons: Components related to lessons/lesson

    - slides: Components related to slides/slide

    - students: Components related to students/student

    - tickets: Components related to feedback system

  - graphql: Relay configuration and mutations

    - mutations: Mutations used by components

  - pages: Contains the entry point to all the page components served up by MathBotics application

  - routes: Contains logic for specific routes ie. ProtectedRoute = logic for a protected route - types: Contains the types which aren't defined by a library or the application

  - utils: Helper functions

#### Frontend Installation Guide / Environment Setup

- Use the docker compose in /docker file to start up the frontend + other related services

#### Frontend User Manual Docs

NOTE: The frontend now uses legacy React-Relay code. Refer to the legacy API: https://relay.dev/docs/api-reference/legacy-apis/ when calling mutations or queries.

- Generating gql type: If you updated any GraphQL object, query or mutation definition in the backend then download the new SDL from the GraphQLPlayground under the Schema tab. With this new one, replace the schema.graphql in the outer app folder where backend and frontend folders exist and run `yarn relay` at the root of the /frontend directory.

  - NOTE: if you get any errors, it might be because there’s some inconsistency between previous graphql calls and queries, and your new ones. Resolve those.

- Using a GraphQL mutation: Under graphql/mutations, add in a file that will hold your mutation call. It typically consists of a mutation call like how you would write it in the GraphQLPlayground and the Relay call that will execute the mutation for you. Later on, in a specific file where you want to do a database action, you will use the commit mutation call that Relay provides for you. Refer to this: https://relay.dev/docs/v10.1.3/mutations/ for more information.

- Using a GraphQL Query: If you want to access data from the database to display onto a page, you add the graphql query under the pages folder. It typically consists of the graphql query call and the page component that uses the Relay Query Renderer which will execute the query call when this page is rendered. In the subsequent files related to this page, you can use Relay fragment containers that will allow you to easily access certain graphql endpoints that the original query call returned. For example, if you queried on a course and it has an endpoint for its students, then a fragment can be used to only get the students of that course for a specific React component to show. Refer to this for more information: https://relay.dev/docs/v10.1.3/query-renderer/ and https://relay.dev/docs/v10.1.3/fragment-container/ .

- NOTE: Anytime you add a new graphql call in the frontend or a new fragment container, always run `yarn relay` at the root /frontend directory. This will generate needed React-Relay files that gives it more information on what information to bring back to you, it allows you to see the whole graphql mutation/query call that Relay is doing and it gives you the types it returned from these calls.

NOTE: Version Two of MathBotics should not have an infinite loading screen issue. However, in the case that you encounter this problem, remove the cookie on the browser (CMD + SHFT + C -> Application -> cookies -> clear)

#### Frontend Shortcomings

- Add drag and drop functionality for adding a lesson to your lesson plan (for course)

- Fix bug with limit lesson catalogue feature

- Remove choices from the MultipleChoicesQuestionChoice table

- Add delete functionality for a lesson (Make sure to delete all slides, responses, pictures associated to textblock)

- Implement half slide and quarter slide

- Initial dashboard page, display progress, stats, current courses etc. [Frontend & Backend]

- Accepting of terms to use application for legal reasons (Needs to be approved by a guardian of the student)

- Instant reloading of components when deleting students/lessons

- Add indicator for block when editing a slide

- Teacher can rate difficulty of a lesson and create a report

- Student progress bar and instructor student progress view bar should change colors depending on how far the student is in the lesson

- Admin sidebar will sometimes display “Grades” before loading “Lessons”

- Add drag and drop feature that does not require heavy overhaul of frontend components

#### Backend Project Structure

The MathBotics backend is a GraphQL API with ApolloServer to expose the GraphQL route and handle GraphQL parsing.

- files: Contains uploaded files for Text Blocks

- prisma: Contains the prisma.schema and all the migrations (explanation in the user manual).

- scripts: Contains index.html which will serve up the page rendering a single element by the id of "root"

- src:

  - data: Where the services relating to data retrieval exist.

  - graphql: Where things relating to GraphQL reside, this is where the "endpoints" and objects reside.

    - context: The context type resides here -- the context is passed with every
single request to the resolve function of every single field.

    - mutations: These are fields that change the state of the application (they
"do" things rather than "get" things).

    - objects: Contains helper functions for objects

  - provider: The services reside here, APIs for interacting with external libraries or
application to simplify the code within the GraphQL resolvers.

  - server: The server configuration and bootstrapping occurs here.

    - middlewares: These process requests either before or after they are passed to the main application logic (the stuff in the GraphQL folder)

      - express: These process the request at a HTTP level (i.e. Headers).

        - passport.ts: This checks the request for an Authentication token in the cookies, these tokens contain the userId, it then finds the correct user and attaches it to the context.viewer to be used in the resolvers of all fields.

      - graphql: These process the request at a GraphQL level (after the GraphQL has been validated and parsed).

        - authentication.ts: This grabs the user returned from the logIn mutation and attaches its userId to the request's cookies to be fetched by the passport middleware.

        - permissions.ts: This uses GraphQL shield to set field-level permissions. At the time of writing, there are no permissions here, so the entire API may be accessed by any authenticated actor, this must be changed to only allow access to certain fields to certain actors.

    - GraphQLSchema.ts: Some GQL object definitions and all query definitions exist here. Also references to the mutations definitions that exist under the mutations folder.

    - objects: Some GQL object definitions exist here such as objects related to courses and related to blocks

  - factories: Code to create database entities.

  - seeders: Scripts to run code that creates database entities.

  - tests: Code to test other code. Run yarn test to run the tests.

    - integration: Code to test the entire feature of the backend from top to bottom (query/mutation to response).

    - unit: Code to test specific functions of the application. Please read https://testing.googleblog.com/2014/03/testing-on-toilet-what-mak es-good-test.html​and abide by it before writing tests. Bad tests are worse than no tests. In general, a unit test should test a SINGLE path down a function, try to maintain this for integration tests as well.

#### Backend Installation Guide / Environment Setup:

- Use the docker compose in /docker file to start up all services.

#### Backend User Manual Docs:

- Generating gql type:  Note that whenever you do the logic for the accessing or changing of database data, you use Prisma. To use GraphQL, refer to the API: https://graphql.org/graphql-js/graphql/ . To use Prisma, refer to the API: https://www.prisma.io/docs/reference/api-reference/prisma-client-reference .

  - Adding mutations/Changing database data: If you want to do something that changes data in the database, then you write a mutation. Under src/app/graphql/mutations, you add a new file and call it the action that it’s going to achieve. For example, if you want to calculate grades for a recently completed lesson by a student, then call it calculateGradeForStudent. A mutation typically consists of an args field which is the GraphQLInputObjectType, the type of inputs expected for this mutation. It also has a type field which is the return type that the mutation is expected to return at the end. It has a resolve field where all the logic for this mutation goes into. Make sure to export this in the Mutations.ts file.

  - Adding queries/Accessing database data: If you want to get data from the database, then you write a query. Under src/app/server/GraphQLSchema.ts file and under the RootQuery, you add the query there. Assign it a name, give it a return type under the type field, give it the inputs it expects under the args field, and write the logic inside the resolve.

  - Adding a new GraphQL object: Ideally, add a new object where the rest of the GQL objects reside. Currently they’re residing under src/app/server/objects. A GQL object typically consists of its name, its description, and any fields it has. A GQL field will consist of its type and its resolve, if there is any logic that needs to be done with Prisma.

  - NOTE: To verify your GraphQL change worked, check that these objects, queries and mutations show up under Docs in the GraphQLPlayground. If it doesn’t, it might not be exported properly or you need to restart your api docker container.

  - NOTE: Anytime there is a new graphql object, mutation or query definition, you need to download the SDL under Schema in the GraphQLPlayground. With this new sdl, replace the schema.graphql that exists under the outer app folder where backend and frontend folders exist. Refer to the Front User Manual for next steps.

- Migrating Database (Prisma): When you want to change the database entities and relations,  edit the prisma.schema in the prisma folder. Afterwards, docker exec into the running api container (via docker exec -it mathbotics_api bash) and run yarn migrate:save, fill the required info, this will create a new migration with the changes made to the schema, then run yarn migrate:up to apply that migration. Then, on your own machine, run yarn gen in the backend folder to generate a new version of the prisma client reflecting the new changes.

- Seeding, creating users: Go into the docker api container through the docker desktop and run yarn adminseed to create an admin, or for other types as well.

#### Backend Shortcomings:

- Testing file size for upload

- Allow a lesson grade level to be updated by an admin

- No implementation for sending out emails through a provider

- Metrics for instructor to see attempts per lesson and course by student (# of attempts, class average, std. Of class)

- When student is removed, they are notified by email

- Add a new slide block category: fill in the blank question type

- Add a new slide block category: free response question type

- Add a new slide block category: code interpreter + compiler

- When an admin deletes a lesson, it doesn’t delete all slides and blocks associated with that lesson. Slides and blocks continue to exist in db. Should be deleted

- When admin updates slides, creates orphaned data in database

- There are areas in project that have hard refreshes that should be made smoother

- The file frontend\package.json temporary fix export  NODE_OPTIONS=--openssl-legacy-provider && needs an appropriate fix when it’s released

#### Application Deployment:

Our production stack consists of docker, docker-compose, traefik, and postgresql. We continue to use docker for container management as it allows for easy configuration with traefik to route traffic through our custom endpoints. Our production docker-compose configuration file now contains the proper setup to accept and serve web requests from mathbotics.cs.fiu.edu.

Using traefik allowed for the use of LetsEncrypt to generate self-signed SSL certificates for our domains. We have switched from using mailhog as our test SMTP server and now use FIU’s SMTP server with an email of mathbotics@cs.fiu.edu. This email will handle instructor and admin account creations, along with future communications between the product and users.

# References

1. https://graphql.org/

2. https://graphql.org/learn/

3. https://www.typescriptlang.org/

4. https://www.postgresql.org/

5. https://www.nexusjs.org/

6. https://relay.dev/

7. https://restfulapi.net/

8. https://en.wikipedia.org/wiki/Model%E2%80%93view%E2%80%93controller

9. https://graphql.org/learn/schema/

10. https://ant.design/components/overview/

11. https://reactjs.org/

12. https://styled-components.com/

13. https://www.docker.com/

14. https://github.com/graphql/graphiql

15. https://traefik.io/

16. https://letsencrypt.org

17. https://www.docker.com/