Daily Scrum Meeting Minutes - Day 1:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  5:40 PM

End time:  5:55 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Set up environment for Mathbotics repo

  - Met with PO to discuss Mathbotics goal and initiative to put the site live

  - Met with PO to introduce all Capstone I and Capstone II

- What is planned to be done until the next scrum meeting?

  - Sprint planning with the PO tomorrow

- What are the hurdles?

  - None thus far.

Alberto Sales

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meet with product owner to go over project objectives

- What is planned to be done until the next scrum meeting?

  - Begin setting up project environment/review tech stack

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Capstone 2 met with Product Owner to discuss objectives for this semester

  - Team met with Product Owner to introduce Capstone 1

  - Assisted Capstone 1 with setting up the environment

- What is planned to be done until the next scrum meeting?

  - Meet with Product Owner to plan stories for Sprint 1

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Met with Product Owner to discuss project goals

  - Tested environment for the project

  - Met with Product Owner to have a quick glimpse of the backend and find the critical path of the project

- What is planned to be done until the next scrum meeting?

  - Meet with Product Owner to plan for sprint 1

- What are the hurdles?

  - None at the moment

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Met with the Product Owner to discuss project

  - Met with Team

  - Attended the Collaboration session

  - Downloaded and got the project running

- What is planned to be done until the next scrum meeting?

  - Meet with PO to plan for sprint 1

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - We met with the product owner to discuss project goals.

  - Installed the mathbotics environment and tested.

  - Began researching of libraries and language used for mathbotics.

  - Began reviewing and reading source code.

- What is planned to be done until the next scrum meeting?

  - Meet with the product owner to discuss which features to be worked on first.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - We met the project owner and discussed the projects

  - Set up the development environment

- What is planned to be done until the next scrum meeting?

  - Begin discussing what features will be worked on first

- What are the hurdles?

  - None

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Met with PO & team to do introductions and discuss Mathbotics

  - Installed project dependencies

- What is planned to be done until the next scrum meeting?

  - Set up project environment

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Began setting up environment

- What is planned to be done until the next scrum meeting?

  - Finish setting up environment

- What are the hurdles?

  - NA