Daily Scrum Meeting Minutes - Day 3:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  5:45 PM

End time:  6:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session where we discussed the approach of switching from handling the grade calculation through a stored procedure with a resolver in GraphQLSchema.tsx

  - Helped make decision to update Mathbotics repository

- What is planned to be done until the next scrum meeting?

  - Familiarize myself more with the resolvers

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Set up dev environment with Jessie

- What is planned to be done until the next scrum meeting?

  - Finish setting up development environment

  - Review tech stack

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on removal of the guardian functionality

  - Explored way of implementing aggregation of student grades

  - Continued to research resources for deployment

  - Moved refactored project from dev to master

  - Attended daily collaboration meeting

- What is planned to be done until the next scrum meeting?

  - Continue to work on implementing aggregation of student grades

  - Test the removal of guardian to ensure no bugs were created

  - Continue to research resources for deployment

- What are the hurdles?

  - None

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Met with Sensor-Chain 2.0 team as their External Scrum Master

    - Explained the documentation process and agile scrum methodology

  - Continued to troubleshoot Docker containers

    - Discovered a docker container isn’t building

    - Local Machine has conflicting PostSQL servers on same port

  - Started with team to swarm first story

    - As a developer I would like to be able to aggregate correct answers as a count, then aggregate total questions in a lesson as a count and divide correct/total to see grade as a float

- What is planned to be done until the next scrum meeting?

  - Continue to resolve environment and container issues with docker

  - Continue to swarm story

    - As a developer I would like to be able to aggregate correct answers as a count, then aggregate total questions in a lesson as a count and divide correct/total to see grade as a float

- What are the hurdles?

  - Docker container issue

  - PostgreSQL conflicting servers

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on student grades story with the team

  - Attended the collaboration session

  - Research spike for project technologies

- What is planned to be done until the next scrum meeting?

  - Continue to work on the student grades story

  - Continue research spike

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Attended collaboration session.

  - Pushed branch with changes with email format validation.

  - Created pull request to add fix to dev branch.

  - Approved pull request by Christopher Hinchey to remove guardian.

- What is planned to be done until the next scrum meeting?

  - Continue to swarm on grades story.

  - Improve with understanding of GraphQL and React.

  - Practicing with creating new GraphQL mutations to interact with the Postgres server.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - I helped one of my teammates with setting up their environment, as they ran into similar issues as me

- What is planned to be done until the next scrum meeting?

  - Continue to shadow cap 2 students as they work on grade stories

- What are the hurdles?

  - None

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Begin familiarizing myself with the codebase

  - Begin researching project dependencies / tools

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with the codebase

  - Continue researching project dependencies / tools

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Getting familiar with database tables, relationships

  - Getting familiar with graphql object types

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with mutations and queries on the server

- What are the hurdles?

  - N/A