Daily Scrum Meeting Minutes - Day 4:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  1:45 PM

End time:  2:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewed PR Removal-of-guardian

  - Attended collaboration session where we discussed how to query the backend to retrieve all questions that belong to the lesson in order to start grade calculation

- What is planned to be done until the next scrum meeting?

  - Try creating a query that can retrieve a question associated to a less

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished setting up dev environment

- What is planned to be done until the next scrum meeting?

  - Review tech stack

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Merged Removal of Guardian branch into dev

  - Attended collaboration session

  - Continued to discuss handling of grade story

  - Coded mutation and payload for creation of grade

  - Continued to research resources for deployment

- What is planned to be done until the next scrum meeting?

  - Continue to discuss handling of grade story

  - Continue to research resources for deployment

  - Create a query to calculate a grade

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued to resolve environment and container issues with docker

  - Continue to swarm story

    - As a developer I would like to be able to aggregate correct answers as a count, then aggregate total questions in a lesson as a count and divide correct/total to see grade as a float

- What is planned to be done until the next scrum meeting?

  - Research spike reviewing used libraries and dependencies

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Swarmed the Grades story with the rest of the Cap 2 team

  - Continued research spike reviewing technologies

- What is planned to be done until the next scrum meeting?

  - Continue research spike

  - Continue swarming grades story

  - Continue code review

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Attended collaboration

  - Reviewed additions to the grade story by Christopher Hinchey

  - Continued with learning libraries, React, and GraphQL.

  - Beginning to review smaller user stories to begin figuring out how to implement them.

- What is planned to be done until the next scrum meeting?

  - Continue to work on swarming the grade story.

  - Continue to review code and videos.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attend the collaborative meeting

  - Shadowed the capstone 2 students while they worked on grade stories

  - Did research into GraphQL

- What is planned to be done until the next scrum meeting?

  - Continue to shadow capstone 2

  - Continue to learn about the technology stack

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Begin familiarizing myself with the codebase

  - Begin researching project dependencies / tools

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with the codebase

  - Continue researching project dependencies / tools

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looking through database tables to understand relationships between data types

  - Attended collaboration session

- What is planned to be done until the next scrum meeting?

  - Looking through mutations and queries on backend to understand how grades could be calculated for each lesson

- What are the hurdles?

  - N/A