Daily Scrum Meeting Minutes - Day 6:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  12:45 PM

End time:  1:00 PM

Isabel Montes De Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked with Chris H to better understand how prisma client utilizes CRUD operations to query and aggregate the tables in the database

  - Attended collaboration session where I worked on understanding the count API

  - Attended Backlog Grooming

- What is planned to be done until the next scrum meeting?

  - Find a work around or resolve issue with error: “Type 'boolean' is not assignable to type 'never'.”

- What are the hurdles?

  - None thus far.

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review Typescript and GraphQL

- What is planned to be done until the next scrum meeting?

  - Review tech stack and codebase

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued to work on count of questions to use for calculation of grade

  - Continued research for deployment

  - Attended backlog grooming meeting

  - Attended collaboration meeting

- What is planned to be done until the next scrum meeting?

  - Continue working on question count for calculation of grades

  - Continue research for deployment

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Resolved all environment issues and updated libraries

  - Swarmed grade story with the team

    - As a developer I would like to be able to aggregate correct answers as a count, then aggregate total questions in a lesson as a count and divide correct/total to see grade as a float

  - Attended backlog grooming meeting with team

  - Continued research on libraries

- What is planned to be done until the next scrum meeting?

  - Continue research for deployment

  - Continue swarming story with team

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Continued to swarm grade story with team

  - Continued research spike for project

  - Looked more into graphql

  - Attended backlog grooming meeting

- What is planned to be done until the next scrum meeting?

  - Continue to swarm the grade story with the team

  - Research deployment technologies

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Attended backlog grooming meeting.

  - Continued working on grade story with the team.

  - Began working on possible ways to implement progress bar to frontend.

  - Continued studying GraphQL + React

- What is planned to be done until the next scrum meeting?

  - Continue working on progress bar possible implementations.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued watching cap 2 students working on grade stories

  - Continued familiarizing myself with graphQL and React

  - Attended collaboration meeting

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with technologies

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Begin familiarizing myself with the codebase

  - Begin researching project dependencies / tools

  - Attended backlog grooming meeting with team

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with the codebase

  - Continue researching project dependencies / tools

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continued getting familiar with project infrastructure

  - Attended backlog grooming meeting

- What is planned to be done until the next scrum meeting?

  - Figuring out a way to query grades

  - Continue familiarizing with project structure and technologies

- What are the hurdles?

  - N/A