Daily Scrum Meeting Minutes - Day 7:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  5:40 PM

End time:  5:55 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on attempt to utilize count API provided by versions prisma@2.21.0+

  - Learned how it’s possible to traverse through tables depending on the relations explicitly or implicitly defined in schema.prisma

  - Looked into defect involving UpdateBlockToMultipleChoiceBlock

  - Attended collaboration session

- What is planned to be done until the next scrum meeting?

  - Continue to work on  UpdateBlockToMultipleChoiceBlock

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Review GraphQL and Prisma libraries

- What is planned to be done until the next scrum meeting?

  - Review code ase and tech stack

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 8 hours

- What was done since the last scrum meeting?

  - Finished backend grade calculation mutation and merged into dev

  - Continued researching deployment

- What is planned to be done until the next scrum meeting?

  - Continue researching deployment

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued to swarm grade story and review progress with the team

    - As a developer I would like to be able to aggregate correct answers as a count, then aggregate total questions in a lesson as a count and divide correct/total to see grade as a float

  - Read through documentation on project libraries and dependencies

- What is planned to be done until the next scrum meeting?

  - Plan for demo on Friday for the product owner

  - Continue to read through documentation for the projects libraries

  - Review documentation from past team and videos

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Reviewed grade story the team was swarming on

    - As a developer I would like to be able to aggregate correct answers as a count, then aggregate total questions in a lesson as a count and divide correct/total to see grade as a float

  - Continued research spike

- What is planned to be done until the next scrum meeting?

  - Continue research spike

  - Prepare to demo grade story Friday

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Reviewed the work done by Isa and Chris H.

  - Continued to review over grades story and review completed code.

  - Pulled the new dev branch to begin adding features using the updated grades code.

  - Continued researching GraphQL and React

- What is planned to be done until the next scrum meeting?

  - Continue working on progress bar for lessons story.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Looked at chris h’s code that he completed

  - Continued to familiarize myself with the code base

- What is planned to be done until the next scrum meeting?

  - Continue to familiarize myself with react and graphql

  - See how cap 2 students prepare to demo grade stories on friday

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Begin familiarizing myself with the codebase

  - Begin researching project dependencies / tools

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with the codebase

  - Continue researching project dependencies / tools

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Participated in demo of new queries for grade story

  - Continuing to familiarize myself with graphql types / queries / mutations

- What is planned to be done until the next scrum meeting?

  - Continuing to familiarize myself with graphql types / queries / mutations

- What are the hurdles?

  - N/A