Daily Scrum Meeting Minutes - Day 8:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  1:20 PM

End time:  1:35 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked into updateBlockToMultipleChoice upsert call to find that the update call for prisma does not successfully recognize an include to access the multipleChoiceQuestionBlock table

  - Attended collaboration session

- What is planned to be done until the next scrum meeting?

  - Break the upsert call into separate update and create calls

  - Meet with Product Owner and team for demo, sprint retrospective, and sprint review

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review code base and React framework

- What is planned to be done until the next scrum meeting?

  - Continue researching tech stack and going over code base

  - Meet with Product Owner and team for demo, sprint retrospective, and sprint review

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finalized all stories for Sprint 1

  - Explored ways to complete the student progress on the backend

  - Attended collaboration session

  - Continued research for deployment

- What is planned to be done until the next scrum meeting?

  - Meet with Product Owner and team for demo, sprint retrospective, and sprint review

  - Continue research for deployment

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continued to review documentation and videos from previous students

  - Continued research spike on libraries

- What is planned to be done until the next scrum meeting?

  - Meet with Product Owner & team for demo, sprint retrospective, and sprint review

  - Continue research spike more focused on results of sprint review

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Reviewed Sprint 1 stories

  - Continued research spike

- What is planned to be done until the next scrum meeting?

  - Meet with team and Product Owner for demo, sprint retrospective, and sprint review

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Reviewed backend work for grade story.

  - Continued with working on testing backend for grade story.

  - Explored ways to complete lesson progress for frontend.

- What is planned to be done until the next scrum meeting?

  - Prepare for demo meeting, sprint retro, sprint review with product owner.

  - Continue with researching and developing ideas for future stories.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Reviewed grade story code

  - Researched GraphQL

- What is planned to be done until the next scrum meeting?

  - Meet with Product Owner & team for demo, sprint retrospective, and sprint review

  - Continue researching GraphQL

  - Continue examining new code

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Begin familiarizing myself with the codebase

  - Begin researching project dependencies / tools

  - Begin preparing for sprint demo

- What is planned to be done until the next scrum meeting?

  - Meet with Product Owner & team for demo, sprint retrospective, and sprint review

  - Continue familiarizing myself with the codebase

  - Continue researching project dependencies / tools

  - Finish preparing for sprint demo

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued getting familiar with backend infrastructure

  - Looked at recent changes committed to repository

- What is planned to be done until the next scrum meeting?

  - Meet with Product Owner & team for demo, sprint retrospective, and sprint review

  - Familiarize myself with front end infrastructure

  - Familiarize myself with front end dependencies / environment

- What are the hurdles?

  - N/A