Sprint Backlog Grooming Meeting Minutes:

Attendees:

Gregory Reis - Product Owner

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time: 12:30 PM

End time: 12:45 PM

The following user stories were created/discussed/refined/prioritized/removed.

- Backend - create logic for aggregating grades

  - As a developer I would like to be able to aggregate correct answers as a count, then aggregate total questions in a lesson as a count and divide correct/total to see grade as a float.

- Remove Guardian capabilities from project

  - As a product owner, I was advised that the guardian feature would add unneeded complexity to the user’s experience.

- Load the multiple choice question list in the question list during a lesson

  - As a student, I would like to see my current progress of the quiz during a lesson

- Student view of progress, as a progress bar for lesson

  - As a student, I should be able to see how far along I am in the lesson.

- Instructor view for students and their progress.

  - As an instructor, I can view, from my courses’ students tab, my students’ progress through the course.

- An instructor should only see the courses they created (Currently other instructors can see courses created by other instructors)

  - As an instructor, I should be able to only see the courses I created.

- A student should only be able to see the course(s) they are enrolled in (currently students can see other courses that were made by any instructor that they’re not enrolled in)

  - As a student, I should be able to only view the courses I am enrolled in.

- Student can view edit button & Add course button

  - As a student, I should not be able to view the edit button and add course button.

- Add delete button for updating the course form (currently deletes all students)

  - As an instructor, I should be able to delete a course.

- Allow lesson to be added into multiple courses

  - As an instructor, I should be able to have the same lesson in multiple courses.

- Beta version should be deployed to desired server

  - As a developer, I have a clear direction as to how to deploy incremental updates to MathBotics.

- Add implementation to populate the data when you edit

  - As a user, data should be populated when I edit a student or course details.

- Initial dashboard page, display progress, stats, current courses etc.

- Edit lesson title

- Course Catalogue selection gets reset despite being in the lesson plan

- Instant reloading of components when deleting students/lessons

- Add indicator for block when editing a slide

- Change Dashboard page depending on user role

- Search lesson by title needs implementation

- No implementation for sending out emails through a provider

  - As a developer, I want emails to be sent to the users email.

- Teacher can rate difficulty of a lesson and create a report

  - As a product owner, I want to see feedback from the consumers of my product

- Admin can add videos or pictures to a block

  - As a user,  I want to add instructive videos and pictures to my lessons

- Limit attempts for students to answer questions

  - As a user, I want to limit the number of attempts a student has to answer a question to better test comprehension.

- Add drag and drop functionality for adding a lesson to your lesson plan (for course)

- Add new slide block category: code interpreter + compiler? Basically code input. [backend + frontend]

- Add a new slide block category: fill in the blank question type. [backend + frontend]

- Add new slide block category: free response question type. [backend + frontend]

- Implement guardian creation for students [FrontEnd]

  - As a guardian, I should be able to view my student’s progress.

- Implement guardian creation for students [BackEnd]

  - As a developer, I can create new guardians for students from graphql playground.

- Adding a guardian to a student

- Getting all courses attached to a student and displaying those to the guardian

#### Bugs

- When a course is created and students are added, it informs the user that the name of the student is already taken.

  - Assumption: Potentially an issue with input validation on the frontend

- The instructor can create a student with empty Username, First Name, Last Name

- Admin Dashboard has a link to courses page that’s viewed by instructor (Dashboard > View Courses)

- When an instructor deletes many students from a course, delete many does not

- Cannot invite a new admin from original admin role

- Lesson creation for admin doesn't have a grade level associated with it

- when editing a lesson and adding a slide body text, it needs to display on the slide

- No grade level change allowed in updating Course Details for instructor

  - Should adding a student include “grade level”?

- Student response not saved in their lessons

- When admin deletes a lesson, it doesn’t delete all slides and blocks associated with that lesson. Slides and blocks continue to exist in db. Should be deleted

- When admin updates slides, creates orphaned data in database

  - Needs to delete/update previous slide text instead of creating a new record

  - Happens in MCQuestionBlock and MCQuestionResponse tables