Sprint Planning Meeting Minutes:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time: 3:00pm

End time: 4:00pm

After discussion, the velocity of the team was estimated to be 119.
The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Backend - create logic for aggregating grades - Story points 8

  - As a developer, I would like to be able to aggregate correct answers as a count, then aggregate total questions in a lesson as a count and divide correct/total to see grade as a float.

- Research spike - Story points 5

  - As an engineer, I should understand the given codebase and know which developing environment to begin developing in.

- Removal of guardians - Story points 2

  - As a product owner, I was advised that the guardian feature would add unneeded complexity to the user’s experience.

The team members indicated their willingness to work on the following user stories.

- Christopher Hinchey - Total Points 15

  - Backend - create logic for aggregating grades - Story Points 8

  - Research spike - Story Points 5

  - Removal of guardians - Story Points 2

- Christopher Jerauld - Total Points 13

  - Backend - create logic for aggregating grades - Story Points 8

  - Research spike - Story Points 5

- Isabel Montes De Oca - Total Points 13

  - Backend - create logic for aggregating grades - Story Points 8

  - Research spike - Story Points 5

- Christian Moreyra - Total Points 13

  - Backend - create logic for aggregating grades - Story Points 8

  - Research spike - Story Points 5

- Alberto Sales - Total Points 13

  - Backend - create logic for aggregating grades - Story Points 8

  - Research spike - Story Points 5

- Christian Horton - Total points 13

  - Backend - create logic for aggregating grades - Story Points 8

  - Research spike - Story Points 5

- Jessie Cotton - Total Points 13

  - Backend - create logic for aggregating grades - Story Points 8

  - Research spike - Story Points 5

- Richard Molina - Total Points: 13

  - Backend - create logic for aggregating grades - Story Points 8

  - Research spike (Story Points: 5)

- Andres Murguido - Total points 13

  - Backend - create logic for aggregating grades - Story Points: 8

  - Research spike - Story Points: 5