Sprint Retrospective Meeting Minutes

Attendees:

Gregory Reis - Product Owner

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time: 1:50 PM

End time: 2:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, everything was completed

- Did each team member work as scheduled?

  - Yes

What went right?

- Capstone 1 were on-boarded to the project within the first week without issue

- All stories assigned for Sprint 1 have been completed in full

- Research spike help with productivity on project overall

- PO was satisfied with our progress

- Environments were installed quickly allowing quicker swarming on story

- Everyone adapted their schedules to attend all SCRUM ceremonies

- Having a dedicated a channel on the Discord server for the onboarding process

How to address the issues in the next sprint?

- How to improve the process?

  - Have dedicated tutorials for learning technologies

- How to improve the product?

  - Making the screens adjustable to different devices improves user experience

  - Removal of Guardian view makes managing one student account easier for the guardian