Daily Scrum Meeting Minutes - Day 1:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  8:50 PM

End time:  9:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Revisited the update/create call for the mutation on the MultipleChoiceQuestionChoice

  - Attended Sprint retrospective and Sprint review with product owner and team

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting with product owner

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Prepped for sprint planning

  - Attended Sprint retrospective and Sprint review with product owner and team

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended Sprint retrospective and Sprint review with product owner and team

  - Attended collaboration session

  - Prepared for sprint planning meeting

  - Reviewed bugs in backlog to see if new stories need to be created

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting with Product Owner and team

  - Begin working on assigned stories

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Prepared for sprint planning meeting with product owner and team

  - Attend sprint retrospective meeting

  - Attend sprint review meeting

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting with product owner and team

  - Begin researching and working on assigned stories

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended sprint retrospective and review

  - Prepared for sprint planning meeting

  - Planned which stories we could possibly take on

  - Continued watching tutorials and researching project technologies

- What is planned to be done until the next scrum meeting?

  - Attend Sprint planning meeting with PO

  - Finalize story selection

  - Begin working on selected stories

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Attended Sprint retrospective and Sprint review with product owner and team

  - Planned on which stories we are going to take on.

  - Talk about the end of the first sprint.

  - Continued with development and researching of React.

- What is planned to be done until the next scrum meeting?

  - Attend a meeting with the product owner for sprint planning.

  - Select which stories we are going to take.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attend collaboration meeting

  - Planned next stories

  - Talked about the first sprint

  - Attended Sprint retrospective and Sprint review with product owner and team

- What is planned to be done until the next scrum meeting?

  - Attend meeting with product owner

  - Continue researching technologies

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed sprint retrospective

  - Completed sprint review

  - Prepared for sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Attend sprint planning meeting with product owner

  - Continue researching project technologies

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1hr

- What was done since the last scrum meeting?

  - Completed sprint retrospective

  - Completed sprint review

- What is planned to be done until the next scrum meeting?

  - Attend planning meeting with product owner

  - Familiarize myself with relay

- What are the hurdles?

  - N/A