Daily Scrum Meeting Minutes - Day 2:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  1:00 PM

End time:  1:15 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attend sprint planning meeting with product owner

  - Attended collaboration session

- What is planned to be done until the next scrum meeting?

  - Started work on an updating the Multiple Choice Question to understand why the update is creating a new entry into the database

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Begin looking at Prisma schema to verify what attribute could be used to filter out other instructor courses

  - Attended collaboration session

- What is planned to be done until the next scrum meeting?

  - Continue working on student view courses story

- What are the hurdles?

  - Unsure how courses are loaded to the student view

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Met with Product Owner and team for sprint planning

  - Worked on Student progress story

  - Worked on Instructor view of Student progress

  - Began working on question list story

  - Attended collaboration session

- What is planned to be done until the next scrum meeting?

  - Finish testing for Student progress story

  - Continue work on Instructor view of Student progress

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Met with product owner and team for sprint planning

  - Attended collaboration session

  - Begin researching on assigned story

    - instructors can see courses created by other instructors

- What is planned to be done until the next scrum meeting?

  - Continue researching and implementing

  - Swarm story with team next collaboration session

    - Load the multiple choice question list in the question list during a lesson

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration meeting

  - Attended sprint planning with PO

  - Picked stories to work on

  - Looked into how new story would work

- What is planned to be done until the next scrum meeting?

  - Work on story

    - Submit questions at the end of a lesson [Frontend]

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Attended sprint planning meeting with the product owner.

  - Discussed new sprints to take on.

  - Worked on possible ideas for new sprint  2 stories.

- What is planned to be done until the next scrum meeting?

  - Continue with working on assigned stories for sprint 2.

  - Work with teammates to merge work on stories for sprint 2.

  - Swarm “Submit questions at the end of a lesson [Frontend]”

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attend collaboration meeting

  - Attend product owner meeting

  - Research technologies

- What is planned to be done until the next scrum meeting?

  - Swarm story 1

  - Shadow Christopher Jerauld why he works on story 5

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended sprint planning with product owner

  - Continue researching project technologies

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Swarm Story 1

  - Begin working on Story 4

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hr

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Attended sprint planning with product owner

  - Researching front end technologies

- What is planned to be done until the next scrum meeting?

  - Continue researching front end technology stack

  - Swarm story 1

- What are the hurdles?

  - N/A