Daily Scrum Meeting Minutes - Day 3:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  5:45 PM

End time:  6:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on updateBlockToMultipleChoiceQuestionBlock

    - Understanding the existing update call on block entity performs as expected because it requires a new creation of a multipleChoiceQuestionBlock in order to update the block with a new multipleChoiceQuestionBlockId

- What is planned to be done until the next scrum meeting?

  - Trying a new approach to isolate an upsert call for the multipleChoiceQuestionBlock entity instead of the block entity

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on course query for student dashboard

- What is planned to be done until the next scrum meeting?

  - Continue working on story

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Merged student progress into dev branch with Christian H.

  - Continued to work on the instructor view of student progress with team

  - Attended collaboration session

- What is planned to be done until the next scrum meeting?

  - Continue to work on the instructor view of student progress

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration sesion

  - Continue working on story

    - Instructors can see courses created by other instructors

- What is planned to be done until the next scrum meeting?

  - Continue working on story

    - Instructors can see courses created by other instructors

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Looked into how the front end for questions is formatted

  - Worked on story

    - Submit questions at the end of a lesson [Frontend]

- What is planned to be done until the next scrum meeting?

  - Continue working on story

    - Submit questions at the end of a lesson [Frontend]

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Worked with teammates on story for frontend instructor progress view.

  - Continued with development on stories for course delete.

  - Merged story with Chris H for Frontend and Backend student lesson progress.

- What is planned to be done until the next scrum meeting?

  - Continued with swarming submitting questions on frontend.

  - Continue with working on assigned stories for sprint.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attend collaboration session

  - Shadow cap 2 working stories

    - Submit questions at the end of a lesson [Frontend]

  - Researching technologies

- What is planned to be done until the next scrum meeting?

  - Continue researching technologies

  - Continue shadowing cap 2

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continue researching project technologies

  - Swarm Story 1

  - Begin working on Story 4

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue working on Story 1

  - Continue working on Story 4

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Worked with teammates to resolve issues related to student progress

- What is planned to be done until the next scrum meeting?

  - Continue researching frontend technologies

  - Look into resolving an array of promises

- What are the hurdles?

  - N/A