Daily Scrum Meeting Minutes - Day 4:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  1:45 PM

End time:  2:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on the updateMultipleChoiceQuestionBlock and was able to get it to send one object of multipleChoiceQuestionChoice to update

  - Attended collaboration session where we looked further into the updateMany API

- What is planned to be done until the next scrum meeting?

  - Continue working on updateMultipleChoiceQuestionBlock

- What are the hurdles?

  - Passing a collection of choices objects for prisma to dynamically update multiple entries within the multipleChoiceQuestionChoice table doesn’t seem feasible

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Isolated code in Courses.tsc which queries the courses for the student dashboard

- What is planned to be done until the next scrum meeting?

  - Modify code to return correct student courses to student dashboard and load test

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued to work with Christian H. on the instructor view of student progress

  - Attended collaboration session

  - Discussed fixes for updateBlockToMultipleChoiceBlock story during collaboration session

- What is planned to be done until the next scrum meeting?

  - Finish instructor view of student progress

  - Continue to discuss fixes for updateBlockToMultipleChoiceBlock story

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Worked with team to assist Isa on her story

  - Continued working on story

    - An instructor should only see the courses they created

- What is planned to be done until the next scrum meeting?

  - Continue working on story

    - An instructor should only see the courses they created

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on story

    - Submit questions at the end of a lesson [Frontend]

  - Attended the collaboration session

- What is planned to be done until the next scrum meeting?

  - Continue working on story

    - Submit questions at the end of a lesson [Frontend]

  - Look into multiple choice submission query

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Finished the development with Andres and Chris H of the frontend student progress.

  - Working on other stories assigned for this sprint.

  - Continue with studying React and GraphQL.

- What is planned to be done until the next scrum meeting?

  - Continue swarming on grade change story with team.

  - Finish the formatting of student progress.

- What are the hurdles?

  - None.

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attend Collaboration

  - Research technologies

  - Continued shadowing Christopher on story

    - Submit questions at the end of a lesson [Frontend]

- What is planned to be done until the next scrum meeting?

  - Research technologies

  - Continue shadowing Christopher on story

    - Submit questions at the end of a lesson [Frontend]

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continue researching project technologies

  - Swarm Story 1

  - Begin working on Story 4

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue working on Story 1

  - Continue working on Story 4

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued working on story 1

  - Continued work on story 3

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

- What are the hurdles?

  - N/A