Daily Scrum Meeting Minutes - Day 5:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  12:45 PM

End time:  1:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Extracted the creation of choices to its own mutation so that the logic of conditionally updating or creating courses will actually be handled when the front end call the commitUpdateBlockToMultipleChoiceBlock

  - Attended the collaboration session where we swarm configuring the project to the production environment

- What is planned to be done until the next scrum meeting?

  - Continue on updateMultipleChoiceQuestionChoice mutation

  - Work on documentation for production configuration with Christian Horton

- What are the hurdles?

  - I cannot get the new updateMultipleChoiceQuestionChoice mutation to return a collection instead it returns one Choice object

  - I do not understand how graphql dynamically recognizes the return type within the playground

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on inputting graphQL query

- What is planned to be done until the next scrum meeting?

  - Unit testing and pushing changes if possible

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finialized instructor view of student progress

  - Attended collaboration session

  - Began discussion for deployment path

- What is planned to be done until the next scrum meeting?

  - Merged finalized instructor view of student progress into dev

  - Continue to make plan for deployment

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Working with team to gain access to deployment server

- What is planned to be done until the next scrum meeting?

  - Continue working on story

    - An instructor should only see the courses they created

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration meeting

  - Swarmed server setup for the project with the team

- What is planned to be done until the next scrum meeting?

  - Continue working on story

    - Submit questions at the end of a lesson [Frontend]

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Continued working on stories assigned for Sprint 2.

  - Began working on how we will be deploying the production server.

  - Finished instructor progress with Chris H and with the help of Andres.

- What is planned to be done until the next scrum meeting?

  - Continue swarming grade change with team.

  - Continue to study React and GraphQL.

  - Merge finished instructor progress story with dev branch.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attend Collaboration session

  - Shadow cap 2 working on story

    - Submit questions at the end of a lesson [Frontend]

- What is planned to be done until the next scrum meeting?

  - Continue shadowing

  - Continue researching

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continue researching project technologies

  - Continue working on Story 1

  - Continue working on Story 4

  - Documented onboarding process for connecting to server over SSH

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue working on Story 1

  - Continue working on Story 4

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1hr

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Began configuration for production environment

- What is planned to be done until the next scrum meeting?

  - Learn about container orchestration

  - Continue researching technologies

- What are the hurdles?

  - N/A