Daily Scrum Meeting Minutes - Day 6:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  5:45 PM

End time:  6:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session where we discussed issue with testing update mutation for multipleChoiceQuestionChoice

- What is planned to be done until the next scrum meeting?

  - Attend Backlog Refinement meeting with team and product owner

  - Work towards resolving return issue with collection of Choice objects

  - Continue with the create mutation for the multipleChoiceQuestionChoice

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Implement GraphQL query

- What is planned to be done until the next scrum meeting?

  - Debug issues with new query

  - Attend Backlog Refinement meeting with team and product owner

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Demoed instructor view of student progress during collaboration session

  - Attended collaboration session

  - Pulled instructor view of student progress into demo branch

- What is planned to be done until the next scrum meeting?

  - Attend Backlog Grooming with the team and Product Owner.

  - Continue to work on question list story

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continue working on story

    - An instructor should only see the courses they created

- What is planned to be done until the next scrum meeting?

  - Continue working on story

    - An instructor should only see the courses they created

  - Resolve issue with connecting to deployment server

  - Attend backlog grooming meeting with team and product owner

- What are the hurdles?

  - Having issues with connecting to the deployment server

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Tested and troubleshooted my access to the mathbotics server

  - Continued working on story

    - Submit questions at the end of a lesson [Frontend]

- What is planned to be done until the next scrum meeting?

  - Continue working on story

    - Submit questions at the end of a lesson [Frontend]

  - Attend backlog grooming

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Created pull request to merge instructor progress sprint into dev branch.

  - Discussed what has been completed since the first half of the sprint with the team.

- What is planned to be done until the next scrum meeting?

  - Continue to swarm the grade change story with the team.

  - Continue with the development of smaller features to potentially show the group.

  - Attend the backlog grooming meeting with the product owner and team.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attend collaboration meeting

  - Research Technologies

  - Shadow cap 2 student working on story

    - Submit questions at the end of a lesson [Frontend]

- What is planned to be done until the next scrum meeting?

  - Continue to research

  - Continue to shadow capstone 2

  - Attend Backlog Refinement meeting with team and product owner

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continue researching project technologies

  - Continue working on Story 1

  - Continue working on Story 4

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue working on Story 1

  - Continue working on Story 4

  - Attend backlog grooming meeting with product owner

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Participated in Collaboration session

  - Continued to research technology stack used in MathBotics

  - Continued working on story 1

  - Continued working on story 4

- What is planned to be done until the next scrum meeting?

  - Continued to research technology stack used in MathBotics

  - Continued working on story 1

  - Continued working on story 4

  - Attend backlog grooming meeting with team and product owner

- What are the hurdles?

  - N/A