Daily Scrum Meeting Minutes - Day 1:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  3:15 PM

End time:  3:30 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended backlog grooming meeting with the product owner

  - Started the mutation for creating a multipleChoiceQuestionChoice

- What is planned to be done until the next scrum meeting?

  - Finish mutation for creating a multipleChoiceQuestionChoice

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked over graphql backend

  - Attended backlog grooming meeting

- What is planned to be done until the next scrum meeting?

  - Continue with user story

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the backlog grooming meeting with team and Product Owner

  - Attended collaboration session

  - Discussed mutation of updating multiple choice choices

- What is planned to be done until the next scrum meeting?

  - Continue to work on the question list story

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended backlog grooming meeting with team and product owner

  - Attended collaboration session

  - Continued working on story

    - An instructor should only see the courses they created

- What is planned to be done until the next scrum meeting?

  - Continue working on story

    - An instructor should only see the courses they created

- What are the hurdles?

  - Still having issues with connecting to deployment server

    - Attempting to reset password to account to see if that is what’s blocking my access

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended backlog grooming meeting with PO

  - Continued working on story

    - Submit questions at the end of a lesson [Frontend]

- What is planned to be done until the next scrum meeting?

  - Continue working on story

    - Submit questions at the end of a lesson [Frontend]

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Attended backlog grooming meeting with the team and product owner.

  - Continuing with developing new technologies for the website to show to the team.

- What is planned to be done until the next scrum meeting?

  - Continue swarming grade change story with the team.

  - Research about our backend graphQL library to better understand how to implement new features.

- What are the hurdles?

  - Understanding the backend a bit more with the graphQL library.

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Research Technologies

  - Attended backlog grooming

  - Continued shadowing on story

    - Submit questions at the end of a lesson [Frontend]

- What is planned to be done until the next scrum meeting?

  - Continue shadowing on story

    - Submit questions at the end of a lesson [Frontend]

  - Continue researching

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continue researching project technologies

  - Continue working on Story 1

  - Continue working on Story 4

  - Attended backlog grooming meeting with product owner

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue working on Story 1

  - Continue working on Story 4

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continued research project technologies

  - Continued work on story 1

  - Continued work on story 3

  - Attended backlog grooming meeting with product owner

- What is planned to be done until the next scrum meeting?

  - Continue researching project tech stack

  - Continue working on story 1

  - Continue working on story 3

- What are the hurdles?

  - N/A