Daily Scrum Meeting Minutes - Day 1:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  5:45 PM

End time:  6:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Transformed extracted choices update call to upsert and it performs as expected

  - Attended collaboration session with team

- What is planned to be done until the next scrum meeting?

  - Understand how to return a properly structured object that graphQL can recognize as a collection of MultipleChoiceQuestionChoice objects versus it looking for a single object

- What are the hurdles?

  - The return of a collection of objects

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work towards fixing student dashboard courses

  - Attended collaboration session

- What is planned to be done until the next scrum meeting?

  - Debug local host problems

- What are the hurdles?

  - Web application will not run

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on question list backend query

  - Assisted Alberto with students seeing other instructor’s courses story

  - Attended collaboration meeting

- What is planned to be done until the next scrum meeting?

  - Continue to work on question list backend story

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Resolved connection to deployment server

  - Attended collaboration session

  - Continued to work on story

    - An instructor should only see the courses they created

- What is planned to be done until the next scrum meeting?

  - Continue working on story

    - An instructor should only see the courses they created

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Continued working on story

    - Submit questions at the end of a lesson [Frontend]

- What is planned to be done until the next scrum meeting?

  - Continue working on story

    - Submit questions at the end of a lesson [Frontend]

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Merged instructor progress story to the development branch after Isa reviewed.

  - Experimented with different ways to use data to develop the QuestionSideBar.

  - Discussed with the team my current progress with the grade story and the questions I had.

- What is planned to be done until the next scrum meeting?

  - Continue to work on swarming grade story.

  - Work with Chris H to develop a method to retrieve data to use for the QuestionSideBar. We will attempt by having the backend send over the responses for all the slides in the lesson and matching which ones the student has answered.

- What are the hurdles?

  - Figuring out the best way to display the QuestionSideBar in terms of appearance and how to properly get the data we need to accurately show the status of each question in the lesson.

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Continued shadowing on story

    - Submit questions at the end of a lesson [Frontend]

- What is planned to be done until the next scrum meeting?

  - Continue shadowing on story

    - Submit questions at the end of a lesson [Frontend]

  - Continue research

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continue researching project technologies

  - Continue working on Story 1

  - Continue working on Story 4

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue working on Story 1

  - Continue working on Story 4

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continued research on technology stack

  - Look into recent PR’s

  - Continued work on stories 1 & 3

- What is planned to be done until the next scrum meeting?

  - Continue working on stories 1 & 3

  - Review recent changes to repo

- What are the hurdles?

  - N/A