Daily Scrum Meeting Minutes - Day 9:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  1:45 PM

End time:  2:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed the story 4 an updated Multiple Choice Question should not create a new entry into the database and instead be updated

- What is planned to be done until the next scrum meeting?

  - Continue swarming story 1 to load the multiple choice question list in the question list during a lesson

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reinstall dev env to fix “no get” error when launching web app

  - Attend collaboration session

- What is planned to be done until the next scrum meeting?

  - Attend demo

  - Swarm story 1

- What are the hurdles?

  - Docker image for graphql not launching

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued to work on questionList

  - Assisted Alberto and Christian M. with backend portion of their respective stories

  - Attended collaboration session

- What is planned to be done until the next scrum meeting?

  - Meet with Product Owner and team for demo, sprint retrospective, and sprint review

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued to work on story

    - Assisted by Christopher Hinchey

    - An instructor should only see the courses they created

- What is planned to be done until the next scrum meeting?

  - Meet with Product Owner & team for demo, sprint retrospective, and sprint review

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Continued working on story

    - Submit questions at the end of a lesson [Frontend]

- What is planned to be done until the next scrum meeting?

  - Continue working on story

    - Submit questions at the end of a lesson [Frontend]

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Viewed backend progress for the question sidebar story that was developed by Chris H.

  - Merged current progress for frontend development of the question sidebar story.

- What is planned to be done until the next scrum meeting?

  - Continue to work on frontend development for question sidebar story.

- What are the hurdles?

  - When the fetchQuery is called, the slides no longer show for the current lesson. It is viewed that from the console, output is doubled as if something is calling it twice.

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Continued shadowing on story

    - Submit questions at the end of a lesson [Frontend]

- What is planned to be done until the next scrum meeting?

  - Continue shadowing on story

    - Submit questions at the end of a lesson [Frontend]

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continue researching project technologies

  - Continue working on Story 1

  - Continue working on Story 4

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue working on Story 1

  - Continue working on Story 4

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continued work on stories 1 & 3

  - Continued researching project dependencies

  - Learning about the process to deploy to production

- What is planned to be done until the next scrum meeting?

  - Continue researching project dependencies

  - Continue work on stories 1 & 3

  - Continue research production deployment

- What are the hurdles?

  - N/A