Sprint Planning Meeting Minutes:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time: 12:00 pm

End time: 1:00 pm

After discussion, the velocity of the team was estimated to be 77

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Load the multiple choice question list in the question list during a lesson [Backend & Frontend] - Story Points 13

  - As a student, I would like to see my current progress of the quiz during a lesson

- Student view of progress, as a progress bar for lesson [Backend & Frontend] - Story Points 5

  - As a student, I should be able to see how far along I am in the lesson.

- Instructor view for students and their progress. [Backend & Frontend] - Story Points 5

  - As an instructor, I can view, from my courses’ students tab, my students’ progress through the course.

- An updated Multiple Choice Question should not create a new entry into the database and instead be updated - Story Points 8

  - As a developer, I want to see the PUT and POST requests successfully alter the MultipleChoiceQuestionChoice table

- Submit questions at the end of a lesson [Frontend] - Story Points - Story Point 3

- An instructor should only see the courses they created (Currently other instructors can see courses created by other instructors) [Frontend] - Story Points 5

  - As an instructor, I should be able to only see the courses I created.

- A student should only be able to see the course(s) they are enrolled in (currently students can see other courses that were made by any instructor that they’re not enrolled in) - Story Points 5

  - As a student, I should be able to only view the courses I am enrolled in.

- Add delete button for updating the course form (currently deletes all students) - Story Points 1

  - As an instructor, I should be able to delete a course.

The team members indicated their willingness to work on the following user stories.

- Christopher Hinchey - Total Points 12

  - Student view of progress, as a progress bar for lesson [Backend & Frontend] - Story Points 5

  - Instructor view for students and their progress. [Backend & Frontend] - Story Points 5

  - Load the multiple choice question list in the question list during a lesson [Backend & Frontend] - Story Points 2

- Christopher Jerauld - Total Points 6

  - Submit questions at the end of a lesson [Frontend] - Story Points - Story Point 3

  - Load the multiple choice question list in the question list during a lesson [Backend & Frontend] - Story Points 3

- Isabel Montes De Oca - Total Points 10

  - An updated Multiple Choice Question should not create a new entry into the database and instead be updated - Story Points 8

  - Load the multiple choice question list in the question list during a lesson [Backend & Frontend] - Story Points 2

- Christian Moreyra - Total Points 7

  - An instructor should only see the courses they created (Currently other instructors can see courses created by other instructors) [Frontend] - Story Points 5

  - Load the multiple choice question list in the question list during a lesson [Backend & Frontend] - Story Points 2

- Alberto Sales - Total Points 7

  - A student should only be able to see the course(s) they are enrolled in (currently students can see other courses that were made by any instructor that they’re not enrolled in) - Story Points 5

  - Load the multiple choice question list in the question list during a lesson - Story Points 2

- Christian Horton - Total points 13

  - Load the multiple choice question list in the question list during a lesson [Backend & Frontend] - Story Points 2

  - Add delete button for updating the course form (currently deletes all students) - Story Points 1

  - Instructor view for students and their progress. [Backend & Frontend] - Story Points 5

  - Student view of progress, as a progress bar for lesson [Backend & Frontend] - Story Points 5

- Jessie Cotton - Total Points 5

  - Load the multiple choice question list in the question list during a lesson [Backend & Frontend] - Story Points 2

  - Submit questions at the end of a lesson [Frontend] - Story Point 3

- Richard Molina - Total Points: 10

  - Load the multiple choice question list in the question list during a lesson [Backend & Frontend] - Story Points 2

  - An updated Multiple Choice Question should not create a new entry into the database and instead be updated - Story Points 8

- Andres Murguido - Total points: 7

  - Load the multiple choice question list in the question list during a lesson [Backend & Frontend] - Story Points 2

  - Instructor view for students and their progress. [Backend & Frontend] - Story Points 5