Sprint Retrospective Meeting Minutes

Attendees:

Gregory Reis - Product Owner

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time: 1:30 PM

End time: 1:45 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, we were unable to complete three of the stories

- Did we do a good job estimating the points (time required) for each user story?

  - No, some stories had to be carried over to the next sprint

- Did each team member work as scheduled?

  - Yes

What went right?

- We collaborated on swarming Story 1 for the question list and were able to complete it

- We made effort outside of allotted time to attend team building exercises

- Stories that were harder to complete were swarmed by team members to help accelerate its progress

- Team helped each other to stay unblocked

- Worked together to get certain features done for a specific sprint in a fast turnaround time

- Explained solutions to other team members that were blocked to better understand the code

How to address the issues in the next sprint?

- How to improve the process?

  - More clear communication about our struggles during development

  - Clearer communication on schedule conflicts

  - Have a more detailed breakdown of each story by explaining it to team members before assigning points

  - Set more time to work on stories

  - Communicate technical problems unrelated to stories to the team

- How to improve the product?

  - Think of small improvements that could be mentioned during a DSU meeting

  - Modify the question list on the right hand side of lesson to be clicked on and jump to questions

  - Have the courses page reflect what grade level it is for