Daily Scrum Meeting Minutes - Day 2:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  2:45 PM

End time:  3:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attend sprint planning meeting with product owner

  - Devised approach to the following frontend story

    - An updated Multiple Choice Question should not create a new entry into the database and instead be updated [Frontend]

- What is planned to be done until the next scrum meeting?

  - Implement devised approach for front end story

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attend sprint planning meeting with product owner

  - Attend collaboration session

- What is planned to be done until the next scrum meeting?

  - Begin working on assigned stories

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Attend the Sprint 3 Planning with product owner where stories were picked

- What is planned to be done until the next scrum meeting?

  - Work on stories 5 and 7

    - Change Dashboard page depending on user role [Frontend & Backend]

    - Refactor student handling to allow student in multiple courses (Handle students that aren’t in a course)

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Attended sprint planning meeting with team and product owner

  - Reviewed backlog with team

- What is planned to be done until the next scrum meeting?

  - Work on Story 6

    - Lesson catalogue shouldn’t allow addition of a lesson that is already in the course (Lesson already in the course shouldn’t be in the list) [Frontend & Backend]

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Attended sprint planning meeting with team and product owner

  - Reviewed backlog with team

- What is planned to be done until the next scrum meeting?

  - Work on story 1

    - Submit questions at the end of a lesson [Frontend]

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended the collaboration meeting with the team.

  - Attended the sprint planning meeting with Greg and discussed features to take over.

  - Worked on cleaning up multiple queries in components to reduce render time to the browser. This has sped up certain components.

- What is planned to be done until the next scrum meeting?

  - Begin working on assigned sprints for Sprint 3.

  - Continue with working on cleaning up certain code to reduce render times.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Attended sprint planning meeting with team and product owner

  - Reviewed backlog with team

- What is planned to be done until the next scrum meeting?

  - Shadow Chris J on Story 1

    - Submit questions at the end of a lesson [Frontend]

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended sprint planning with product owner

  - Continue researching project technologies

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Shadow Isa on Story 4

    - An updated Multiple Choice Question should not create a new entry into the database and instead be updated [Frontend & Backend]

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended sprint planning meeting

  - Researching project technologies

- What is planned to be done until the next scrum meeting?

  - Shadow Nortoh and Chris H on Story 7

    - Refactor student handling to allow student in multiple courses (Handle students that aren’t in a course)

- What are the hurdles?

  - N/A