Daily Scrum Meeting Minutes - Day 3:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  5:50 PM

End time:  6:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created mutation to update MultipleChoiceQuestionBlock

  - Created query that retrieves the MultipleChoiceQuestionBlock id given the Block id

  - Attended collaboration session where we discussed issue with the deleteStudent mutation after running yarn relay when the root graphql schema is changed

- What is planned to be done until the next scrum meeting?

  - Resolve error with DeleteStudents mutation in order to be able to test the oneBlock query in the frontend

- What are the hurdles?

  - DeleteStudents mutation

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Begin researching for sprint stories

  - Attend collaboration session

- What is planned to be done until the next scrum meeting?

  - Continue research for story

- What are the hurdles?

  - None

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Discussed error with deleteStudent mutation

  - Looked at files that would be altered by refactoring student

- What is planned to be done until the next scrum meeting?

  - Continue with refactoring student story

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued research on story

    - Lesson catalogue shouldn’t allow addition of a lesson that is already in the course

- What is planned to be done until the next scrum meeting?

  - Continue research and work on story

    - Lesson catalogue shouldn’t allow addition of a lesson that is already in the course

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked into how we can bring in course Id for the following story

    - Submit questions at the end of a lesson [Frontend]

  - Attended the collaboration session

- What is planned to be done until the next scrum meeting?

  - Continue working on the story

    - Submit questions at the end of a lesson [Frontend]

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended collaboration meeting.

  - Created new components to represent currently only Instructor and Student dashboards.

  - Created a new DashboardWidget that will represent widgets. `title` and `contents` are the parameters to pass.

  - Reviewed over possible libraries for widgets to display statistics on widgets/

  - Brainstorm possible layouts to represent each dashboard view and to whether spend time implementing full widget features or to leave a framework with static content for the next Capstone team to complete.

  - Worked with Isa on GraphQL queries and fragments.

- What is planned to be done until the next scrum meeting?

  - Continue working on Dashboard story and begin implementing a layout for Student and Instructor.

  - Begin brainstorming a way to begin the student refactering story with Chris H.

- What are the hurdles?

  - I am trying to figure out what are the best possible widgets to display on the dashboard.

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Shadowed Chris

    - Looked into how we can bring in course Id for the following story

    - Submit questions at the end of a lesson [Frontend]

  - Attended the collaboration session

- What is planned to be done until the next scrum meeting?

  - Continue shadowing on the story

    - Submit questions at the end of a lesson [Frontend]

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Begin shadowing on Story 4

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing on Story 4

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued work on story 7

  - Continued research on project structure

- What is planned to be done until the next scrum meeting?

  - Continue research on story 7

- What are the hurdles?

  - N/A