Daily Scrum Meeting Minutes - Day 5:

Attendees:

Christopher Hinchey - Capstone 2

Christopher Jerauld - Capstone 2

Isabel Montes De Oca - Capstone 2

Christian Moreyra - Capstone 2

Alberto Sales - Capstone 2

Christian Horton - Senior Project

Jessie Cotton - Capstone 1

Richard Molina - Capstone 1

Andres Murguido - Capstone 1

Start time:  12:45 PM

End time:  1:00 PM

Isabel Montes-De-Oca

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed frontend implementation of

    - Updating a BlockToMultipleChoiceQuestionBlock

    - Updating a MultipleChoiceQuestionBlock

    - Creating choices linked to a multipleChoiceQuestionBlock

- What is planned to be done until the next scrum meeting?

  - Attend team building workshop

  - Complete query needed to start frontend implementation of upserting multipleChoiceQuestionChoices

- What are the hurdles?

  - None thus far

Alberto Sales

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Test out different methods to render drag and drop to course components

- What is planned to be done until the next scrum meeting?

  - Attend team building workshop

  - Continue story

- What are the hurdles?

  - Web app not loading randomly

Christopher Hinchey

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on refactor student

  - Attended collaboration session

- What is planned to be done until the next scrum meeting?

  - Continue with refactor student story

- What are the hurdles?

  - N/A

Christian Moreyra

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued to review and work on story

- What is planned to be done until the next scrum meeting?

  - Continue to work on story

- What are the hurdles?

  - None

Christopher Jerauld

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Began testing my stories implementation

- What is planned to be done until the next scrum meeting?

  - Review Implementation

- What are the hurdles?

  - None

Christian Horton

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attended a collaboration meeting with the team.

  - Created a new section when editing a course called ‘Announcements’. This will serve as the instructor interface to post new announcements to their Students dashboard.

  - Talked with Chris H to look over what backend changes have been made for the Student refactoring process and to begin making changes for the frontend.

- What is planned to be done until the next scrum meeting?

  - Continue with both stories and finish the implementation of the Instructor Announcement post section. If it is incomplete by the end of this sprint, it will be left for the next Capstone 2 team.

- What are the hurdles?

  - None

Jessie Cotton

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Attended the collaboration session

  - Shadow chris while he tests story solution

- What is planned to be done until the next scrum meeting?

  - Review Implementation

- What are the hurdles?

  - N/A

Richard Molina

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration meeting

  - Continue researching project technologies

  - Continue shadowing on Story 4

- What is planned to be done until the next scrum meeting?

  - Continue researching project technologies

  - Continue shadowing on Story 4

- What are the hurdles?

  - N/A

Andres Murguido

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended collaboration session

  - Continued research on architecture of mathbotics

  - Continued working on story 7

- What is planned to be done until the next scrum meeting?

  - Continue research on architecture of mathbotics

  - Continue working on story 7

- What are the hurdles?

  - N/A